# Level_02 Greybox Development Reference

FIFTEEN SHARDS OF LIGHT - Level_02 «Живой свет»

Максимально подробный technical reference для безопасной поэтапной реализации playable greybox в Godot 4.x + GDScript.

| Control | Locked value |
| --- | --- |
| Repository | MindDevastation/fifteen-shards-of-light |
| Reference version | 1.3.2 |
| External Markdown artifact | Level_02_Greybox_Development_Reference_v1.3.2.md |
| External Producer artifact | Level_02_Greybox_Development_Reference_v1.3.2.docx |
| Repository implementation reference path | docs/design/Level_02_Greybox_Development_Reference.md |
| Runtime target scene | res://scenes/levels/Level_02.tscn |
| Portal target | res://scenes/levels/Level_03.tscn |
| Fresh inspected default branch | main |
| Fresh inspected main SHA | 8e66207c06fb1fa4e7667e92a0f2340381162328 |
| Fresh inspected open PR count | 0 |
| Documentation mode | Documentation only - no runtime files, branches, commits or PRs are changed by this task |
| Runtime branch after APPLY | feature/level-02-living-light-greybox |
| Prepared | 30 June 2026 |

Emotional safety contract Героиня не сломана, и ее никто не чинит. Свет уже принадлежит ей. Изменения мира выражают реакцию автора и ясность восприятия, а не повышение ее ценности. Прохождение испытаний не дает право на близость, знание, благодарность или ответ. Level_02 не содержит признание в любви, акростих или эмоциональное требование.

## Version 1.3.2 Change Log

- V132-01 - TEMPORARY COMPONENT-RUNTIME PASS added as factual owning-slice capability evidence when the exact temporary harness exercises real production Level_02-local scripts/scenes with real shared READ ONLY dependencies, no production test-only branch/bypass and no synthesized authoritative lifecycle event.

- V132-02 - final production natural-flow evidence for recovery/step, both stationary shard reveals and reward/either-order/concurrency/environment paths is explicitly classified DEFERRED TO G6 PRODUCTION NATURAL-FLOW; the status is not PASS, may coexist with the corresponding early component PASS and must be replaced by factual production PASS before the G6 commit.

- V132-03 - the G1-G5 gate deadlock is removed: G1, G3, G4 and G5 may commit after their exact TEMPORARY COMPONENT-RUNTIME PASS, harness removal and recorded G6 deferral, while G6 and G7A reject every surviving DEFERRED status.

- V132-04 - startup active-state wording corrected: Progress, Player and Arrival may change armed/enabled state only at their assigned synchronous commit steps, while any gameplay event before validation_passed or any activation outside/earlier than its assigned step is a startup failure.

- V132-05 - Markdown and DOCX regenerated from one semantic source; exact version/filenames/copy/current shared compatibility, GFM/neutral Markdown structure, disjoint scopes, harness ownership/removal, evidence/gate/DoD consistency, comments/tracked changes, w:cantSplit, repeated headers, blank-ID rows and every rendered page were rechecked.

## Version 1.3.1 Change Log

- V131-01 - exact temporary harness authority added to owning Slices 1-6 for recovery, bootstrap, Trial A, Trial B, reward/environment, full-flow and failure-injection tests; every harness and matching temporary .gd.uid is removed before the owning commit and its absence is re-audited before every commit and at G7A.

- V131-02 - canonical SERIALIZED_BOOTSTRAP_INERT baseline added: production Level_02.tscn and every mandatory child scene are safe before _ready(), with Player input, Progress/Arrival, trials, shards, presence Areas, recovery and portal serialized inactive.

- V131-03 - pre-commit failure inertness locked: prepare validates the serialized baseline and builds immutable plans only, the final barrier rechecks that baseline, and any failure before commit leaves the original serialized inert state without rollback; successful commit enables Progress, Player and Arrival in the locked final order.

- V131-04 - Markdown portability repaired by enforcing a blank line before every ATX heading and validating equivalent logical structure under GitHub Flavored Markdown and a neutral Markdown parser with blank-before-heading behavior.

- V131-05 - Markdown and DOCX regenerated from one semantic source, exact version/filenames/copy/shared-API compatibility rechecked, comments/tracked changes removed, w:cantSplit and repeated headers structurally verified, and every rendered page reviewed.

## Version 1.3 Change Log

- V13-01 - atomic startup repaired: prepare is validation-and-plan-only, the final commit-eligibility barrier precedes every mutation, and the infallible commit applies hidden state, local connections, shared registration, domain commits and final Progress/Arrival arming in one no-rollback sequence.

- V13-02 - current ShardRewardSequenceController.register_shard() compatibility made explicit: registration is planned during prepare but invoked only during commit, after exact local signal connections and before domain arming.

- V13-03 - RewardGate authority corrected to a macro-progression admission and release-validity auditor; shared reward presentation and RewardGate observation are parallel consumers of the actual request signal, with no claimed callback ordering or presentation ownership.

- V13-04 - raw and admitted collection signals separated: raw_shard_collected(shard_node, shard_id) is Slot -> RewardGate, while admitted_shard_collected(shard_id) is RewardGate -> Progress; direct raw collection wiring to Progress is forbidden.

- V13-05 - every Slice 0-7 file scope rebuilt as disjoint exact categories for repository writes, repository reads, external Producer artifacts, repository metadata, temporary paths, external user artifacts and matching script sidecars; scope inconsistency is a pre-write and pre-commit hard stop.

- V13-06 - Slice 7 now explicitly authorizes the mandatory external Level_02_Greybox_Implementation_Summary.docx, generated outside the worktree from the same semantic source as the committed Markdown and never committed without separate authorization.

- V13-07 - final lifecycle split into G7A - Local final acceptance and G7B - Remote closure; push/one-PR creation is authorized only after accepted local head evidence, and only G7B can produce READY TO MERGE.

- V13-08 - canonical TRANSFORM_EPSILON = 0.001 added for position, basis/forward, identity-child, geometry-anchor and serialized-transform comparisons; raw floating-point equality is forbidden.

- V13-09 - DOCX renderer contract now applies w:cantSplit (or semantic equivalent) to every logical table row, repeats header rows and rejects blank-ID continuation rows.

- V13-10 - Markdown and DOCX regenerated from one semantic source, version/filename/exact-copy/equivalence checks repeated, comments/tracked changes removed and every rendered page inspected for clipping, overflow, broken tables, orphan headings, headers, footers and page numbers.

## Version 1.2 Change Log

- V12-01 - fresh GitHub inspection resolved default branch main and exact head 8e66207c06fb1fa4e7667e92a0f2340381162328; comparison against the expected SHA is identical.

- V12-02 - open PR map refreshed to zero open PRs; PR #83 is recorded as merged and removed as an active architectural fork.

- V12-03 - source authority corrected to four existing approved Level_02 documents plus an explicit Narrative authority resolution; no fictional Level_02 Narrative Package is claimed.

- V12-04 - exact Shard_03, Shard_04 and level_02_main_text copy preserved without changes after source audit found no approved supersession.

- V12-05 - canonical main-text flow migrated from legacy PoemRewardUI to shared LevelFinaleOverlay.show_finale_text(text) -> bool and actual closed, with fail-closed portal behavior.

- V12-06 - current upgraded shared LevelPortal is the sole portal and scene-transition authority; legacy/upgraded dual-path language and local loading/InteractionArea authority were removed.

- V12-07 - per-slice wildcard write authority removed; Slices 0-7 now carry literal CREATE, MODIFY, READ ONLY, CONDITIONAL MATCHING .gd.uid and FORBIDDEN lists.

- V12-08 - UID/import policy strengthened: only matching sidecars for exact active-slice sibling scripts are permitted; unrelated UID, scene UID, import, cache and generated churn are forbidden.

- V12-09 - Slice 0 made fully inspection-only with exact packet hashes/sizes, API verification, base/PR decision, path-conflict audit, MD/DOCX equivalence and zero-diff evidence.

- V12-10 - post-APPLY execution contract locked to clean-base reconfirmation, one capability and one validated commit per Slice 1-7, automatic continuation only after internal PASS and hard-stop discipline.

- V12-11 - minimal Level_02-local atomic startup validation/arming contract added; validation_passed is emitted only after successful commit/start and one validation generation produces exactly one outcome.

- V12-12 - actual SoulShard.collected retained as logical completion authority; a Level_02-local RewardGate admits only canonical request/collection pairs and never treats shared safe completion as normal progression proof.

- V12-13 - duplicate, stale, unexpected and concurrent reward-request handling expanded, including both-shards-available and solve-both-before-collecting paths.

- V12-14 - stationary pre-overlap P0 prerequisites added for Shard_03, Shard_04 and AUTO_ENTER LevelPortal activation; failure requires a separate narrow shared prerequisite.

- V12-15 - recovery contract limited to validated transform plus Player.velocity = Vector3.ZERO; private step-climb/floor/movement state mutation and generic reload are forbidden.

- V12-16 - static, unit-like/harness, runtime P0, runtime P1 and softlock/failure matrices rebuilt around factual PASS/FAIL/NOT VERIFIED evidence.

- V12-17 - final implementation summary pair made mandatory and content-equivalent: committed repository Markdown and external non-committed DOCX.

- V12-18 - Definition of Done now rejects any mandatory NOT VERIFIED, unresolved P0/shared prerequisite, forbidden diff, missing summary, missing overlap/retry/manual evidence or MD/DOCX mismatch.

- V12-19 - Markdown and DOCX are generated from one semantic source; comments/tracked changes are absent and full DOCX render/equivalence QA is mandatory.

## Version 1.1 Change Log

Version 1.1 established the repository Markdown source, content-equivalent Producer DOCX, matching Level-local script UID policy, Slice 0 APPLY gate, sequential Slice 1-7 workflow, either-order event ordering and mandatory implementation summary pair. Version 1.2 superseded its outdated PR #83, PoemRewardUI, portal dual-path, wildcard-scope and acceptance-evidence language. Version 1.3 preserves those corrections and supersedes the remaining startup, RewardGate, scope and final-gate contradictions. Version 1.3.1 preserves v1.3 and resolves temporary test authority, serialized pre-ready inertness and Markdown portability. Version 1.3.2 preserves v1.3.1 and separates owning-component runtime proof from final G6 production natural-flow proof.

# 1. Purpose and execution model

This document is the implementation authority for Producer, Codex task generation, Godot implementation and review. It preserves the approved Level_02 gameplay while updating the process and integration architecture to current main.

- Slice 0 is inspection-only and is the only slice that waits for explicit user APPLY.

- After APPLY, Slices 1-7 execute sequentially, one accepted capability and one commit per slice.

- A slice may continue automatically only after its internal gate is factual PASS under the evidence rules in Section 14.2.

- FAIL or mandatory NOT VERIFIED stops execution. The only non-PASS status allowed to survive an early gate is the exact mapped DEFERRED TO G6 PRODUCTION NATURAL-FLOW, and only when the corresponding TEMPORARY COMPONENT-RUNTIME PASS is already factual.

- No accepted slice commit may be amended, squashed into another slice or silently rewritten without a separate Producer decision.

- Production Level_02.tscn and every mandatory child scene must satisfy SERIALIZED_BOOTSTRAP_INERT before _ready(); component scenes may be exercised only through exact temporary owning-slice harnesses before final production wiring.

- Temporary harnesses are test-only, never production authority, may establish only the owning capability's TEMPORARY COMPONENT-RUNTIME PASS, and must be absent with their matching temporary .gd.uid before every commit and at G7A. No DEFERRED status may survive G6.

- Documentation generation in this task changes no repository/runtime object.

# 2. Narrative authority resolution

A separate Level_02_Narrative_and_Level_Scenario_Package does not exist. Its absence must not be hidden or represented as an approved fifth Level_02 source.

| Priority | Authority | Controls | Conflict rule |
| --- | --- | --- | --- |
| 1 | Merged Stage 2 six-chapter route and Shard_03-04 assignment | Level_02 chapter position, exactly two shards, Level_02 -> Level_03 route boundary. | Cannot be replaced by the current one-shard placeholder. |
| 2 | MASTER / Producer decisions | Emotional safety, function of «Живой свет», no fixing/earning/access/debt reading. | Any conflict is a Producer blocker. Codex cannot invent replacement narrative. |
| 3 | Exact copy already locked in Greybox Reference v1.1 | Shard_03, Shard_04 and main text below, provided no higher authority supersedes them. | Exact copy cannot be paraphrased or rewritten in v1.3.2. |
| 4 | Four approved Level_02 source documents | Visual identity, exact gameplay geometry/rules, technical ownership and art/greybox separation. | Resolve by the domain hierarchy below; stop on unresolved contradiction. |
| 5 | Current repository | Existing APIs, scene/file facts, placeholder drift and integration constraints only. | Factual authority, not narrative or gameplay canon. |

The current one-shard Level_02.tscn is neither narrative nor gameplay canon. If implementation discovers an actual conflict between the locked copy and MASTER narrative authority, the result is PRODUCER BLOCKER - COPY DECISION REQUIRED; it is never permission to create new text.

## 2.1 Four approved Level_02 source documents

| Document | Domain authority |
| --- | --- |
| Level_02_Gameplay_Map_and_Level_Design_Spec.docx | Exact coordinates, dimensions, routes, timings, puzzle rules, pacing, recovery and gameplay acceptance. |
| Level_02_Technical_Architecture_and_State_Model_v1.1.docx | Existing design baseline for ownership, NodePaths, IDs, APIs, signals and state models, superseded where current shared APIs or this v1.3.2 process contract explicitly differ. |
| Level_02_Visual_Master_Concept_Package.docx | Emotional/visual reading, silhouettes, palette, landmarks and forbidden visual directions. |
| Level_02_Art_Production_Bible_v1.1.docx | Boundary map, layer split, gameplay/art pivot ownership, collision policy and post-greybox art boundary. |

Domain conflict order: narrative authority -> gameplay spec -> technical architecture -> art-production boundary -> visual composition inside the higher constraints -> current repository integration facts.

## 2.2 Documentation-stage source artifact audit

| Artifact | Bytes | SHA-256 |
| --- | --- | --- |
| Level_02_Visual_Master_Concept_Package.docx | 5657739 | 131c78281e48e0b492c6aa70c3cadc91363cd74bfc4a62e459e87a589a619408 |
| Level_02_Gameplay_Map_and_Level_Design_Spec.docx | 933583 | eb1b126d0b6ad5e681ad9dc986c35ef87cee99e2b514024e3289197e7a2c8d22 |
| Level_02_Technical_Architecture_and_State_Model_v1.1.docx | 702079 | 0ef37b7c268fcad7e5d93db38568cb53f1a8f2246ee6d03a41f1bfe313821b8f |
| Level_02_Art_Production_Bible_v1.1.docx | 4501778 | 5d42254d4748ab06230a8b06772dd94ac137cab2c87edd16512165d868849f7f |

Slice 0 must independently record the factual filename, size and SHA-256 of all six implementation packet artifacts: these four source DOCX files plus the delivered v1.3.2 Markdown and DOCX. The v1.3.2 pair is hashed at implementation preflight after delivery; its hash cannot be self-embedded into its own semantic content.

# 3. Fresh repository snapshot

Fresh inspection on 29 June 2026 established:

| Item | Factual result | Level_02 consequence |
| --- | --- | --- |
| Default branch | main | Slice 0 refreshes it again before APPLY. |
| Current main | 8e66207c06fb1fa4e7667e92a0f2340381162328 | Documentation compatibility baseline; implementation must choose the then-current verified base. |
| Expected SHA comparison | 8e662... vs main: identical, ahead 0, behind 0 | Expected value is confirmed, not assumed. |
| Open PRs | 0 | No active PR currently intersects Level_02/shared systems; Slice 0 repeats the map. |
| PR #83 | Closed and merged on 21 June 2026; merge commit afd2355b186514f17652aedbb3194bddae21834d | Its shared portal/finale/camera changes are current-main facts, not an unresolved branch choice. |
| Level_02.tscn | Legacy one-shard placeholder with LevelManager, one SoulShard, PoemRewardUI and LevelPortal already targeting Level_03 | Complete Level-local composition rewrite; placeholder has no design authority. |
| Level_03.tscn | Exists at the locked target path | Read-only transition target; no Level_03 development. |
| project.godot | Godot 4.6, Forward Plus, Jolt, 60 FPS, SceneTransition and DevLevelMenu autoloads | No project setting or autoload change authorized. |
| LevelPortal | activate, activation_completed, EntryMode.AUTO_ENTER, own InteractionArea, transition latch, SceneTransition path, transition_failed, retry-safe return to ACTIVE | Exclusive portal/transition owner; no legacy path or local scene loading. |
| LevelFinaleOverlay | show_finale_text(text) -> bool, actual closed, mouse-blocking group | Canonical main-text UI; PoemRewardUI removed from new flow. |
| SoulShard | Request + actual parameterless collected; internal range set by body_entered/body_exited | Actual child collected is the raw release fact; only matching RewardGate-admitted release may advance macro state. Stationary reveal is runtime-only P0. |
| Shared reward controller | Explicit register_shard; missing overlay/camera safe completion; second active request safe-completes the unexpected shard | Direct registration is mandatory only inside startup commit. RewardGate audits in parallel; shared safe completion is not normal order proof. |
| Player | Public set_controls_enabled(bool) and public transform/velocity; step-climb transients are private | Recovery may set validated transform and zero velocity only; transient safety is runtime P0. |
| Camera | Blocks any visible mouse_blocking_ui, including current overlays | LevelFinaleOverlay requires no PoemRewardUI naming workaround. |
| SoulOrb_Follow | Contains visible HoverRoot/SoulOrb_Base shared reward visual | Canonical instance is included and validated, not recreated. |

Any future active PR touching Level_02.tscn, Player, Camera, SoulShard, reward controller/overlay, SoulOrb, LevelFinaleOverlay, LevelPortal, SceneTransition, Level_03 or the four source documents is a base-decision trigger.

# 4. Locked source-of-truth summary

- Level title: «Живой свет».

- Level_02 is a quiet ancient natural light mechanism, not a dead world, temple, altar or boss arena.

- One central round arena plus Arrival, Trial A and Trial B platforms.

- Trial A - Three Beams and Trial B - Echo of Light are available in either order.

- Solving both before collecting either shard remains valid.

- Trial completion, shard reveal/availability, reward request, displayed reward and actual collection are distinct events.

- Global environment progression starts only from an admitted actual SoulShard.collected event.

- World motion and readability exist from E0; environment transitions express the author's reaction.

- Final event waits for both admitted shards, fog readiness and central presence.

- Main text uses shared LevelFinaleOverlay and must close actually before portal activation.

- Shared LevelPortal targets only res://scenes/levels/Level_03.tscn and owns transition/retry behavior.

- No mandatory jump, precision platforming, audio dependency, punishment, reset, death or emotional debt.

# 5. Scope and deliverables

## 5.1 Included

- primitive-only central arena, three outer platforms, routes, boundaries and recovery;

- one Player, one follow camera, one SoulOrb_Follow;

- Arrival, central progress structure and final return;

- Trial A, Trial B, two shard slots and shared reward integration;

- minimal atomic startup validator and minimal Level_02-local RewardGate;

- non-blocking environment transitions;

- fail-closed LevelFinaleOverlay main text;

- shared AUTO_ENTER LevelPortal to Level_03;

- static, component, runtime, softlock, performance and pacing evidence;

- committed Markdown and external DOCX implementation summaries.

## 5.2 Excluded

- Blender, GLB, final art, final materials/shaders/particles, sound, music, voiceover and final typography;

- combat, health, damage, death, enemies, inventory or new puzzle;

- save system, GameState, checkpoint persistence, global framework or new autoload;

- Level_01, Level_03 runtime development, Level_07-15 cleanup or FinalScene content;

- shared-system refactor or project.godot change;

- acrostic, direct confession or response demand.

## 5.3 Documentation outputs

Current task outputs, generated from one semantic source:

- Level_02_Greybox_Development_Reference_v1.3.2.md;

- Level_02_Greybox_Development_Reference_v1.3.2.docx.

Runtime Slice 7 outputs:

- repository: docs/development/Level_02_Greybox_Implementation_Summary.md, created inside the worktree and committed;

- user artifact: Level_02_Greybox_Implementation_Summary.docx, generated outside the worktree and not committed without explicit authorization.

# 6. Hard execution, integration and generated-file rules

## 6.1 Global execution contract

- Slice 0 is inspection-only, creates zero diff and ends with exactly one of WAITING FOR APPLY or PREFLIGHT BLOCKED - APPLY NOT ACCEPTED.

- Only successful Slice 0 ends WAITING FOR APPLY; blocked Slice 0 never accepts APPLY.

- After one APPLY: reconfirm clean worktree, exact base SHA and unchanged PR/base decision; create feature/level-02-living-light-greybox; verify branch/HEAD; execute Slices 1-7.

- Commit only after factual internal PASS under Section 14.2. G1, G3, G4 and G5 may pair an exact TEMPORARY COMPONENT-RUNTIME PASS with its mapped DEFERRED TO G6 PRODUCTION NATURAL-FLOW; any FAIL, mandatory NOT VERIFIED, unmapped DEFERRED or missing paired component PASS stops. G6 may commit only after every mapped production deferral is replaced by factual production PASS.

- One logical capability and one accepted commit per Slice 1-7.

- No amend, squash, force-push, merge or auto-merge without explicit approval.

- Production gameplay never arms partially. SERIALIZED_BOOTSTRAP_INERT exists in authored scene data before _ready(); prepare validates that baseline and builds immutable-after-barrier plans only. It may not create inertness or alter visibility, monitoring, monitorable, collision, prompts, processing/input, signal connections or shared registration.

- The final commit-eligibility barrier must pass before any startup mutation and must revalidate the complete serialized inert baseline. Commit then runs synchronously without await/deferred work, without a false return and without a failure-to-rollback path.

- Startup commit order is locked: idempotent prepared inert-state reassertion -> exact local signal connections -> exact shared register_shard() calls -> mandatory domain commits -> Progress arming -> Player controls/process enabling -> Arrival arming last -> validation_passed.

- Missing or changed mandatory dependencies, or any active serialized domain, before the barrier leave production in its original serialized inert state and emit exactly one validation_failed for that generation.

- No broad node-name scan, current-scene fallback, child-order identity or imported-child gameplay authority for Level_02-local mandatory contracts.

- Optional VFX may have guarded fallback; logical shard collection, main-text close, portal activation and transition success may not be synthesized.

- All transform comparisons use TRANSFORM_EPSILON = 0.001; raw floating-point equality is forbidden.

## 6.2 UID, import, scope and generated-file policy

For every Slice 0-7:

- scope categories are mutually exclusive: CREATE, MODIFY, READ ONLY, READ ONLY - EXTERNAL PRODUCER ARTIFACTS, READ ONLY - REPOSITORY METADATA, TEMPORARY CREATE - REMOVE BEFORE COMMIT, CREATE - USER ARTIFACT OUTSIDE REPOSITORY WORKTREE, CONDITIONAL MATCHING .gd.uid, and FORBIDDEN;

- a literal repository path, external artifact or metadata source may appear in only one category within a slice;

- every dependency named by Goal, Preconditions, implementation, checks, acceptance, rollback or handoff must be authorized in that slice's exact scope;

- persistent diff must be a subset of CREATE + MODIFY + exact permitted matching .gd.uid;

- a persistent matching .gd.uid is permitted only with its exact sibling .gd explicitly listed in that slice's CREATE or MODIFY scope;

- each authorized sidecar is named in the slice's CONDITIONAL MATCHING .gd.uid list; if the sibling is not actually created/modified, the sidecar is not authorized;

- unrelated .gd.uid, scene UID, .import, .godot/imported, cache, editor metadata and generated churn are forbidden;

- no wildcard grants write authority;

- scope inconsistency is a hard stop before any write and before commit;

- any required path outside literal scope requires reopening the owning slice or an explicit defect-fix whitelist;

- temporary files are authorized only when exact paths are listed in TEMPORARY CREATE - REMOVE BEFORE COMMIT and must be deleted with matching sidecars before commit;

- a temporary harness .gd.uid is listed in the same TEMPORARY category as its exact harness sibling .gd, never in the persistent CONDITIONAL category;

- a temporary harness may test only the capability owned by its slice and is never production authority;

- TEMPORARY COMPONENT-RUNTIME PASS is permitted only when the exact owning harness uses real production Level_02-local scripts/scenes and real shared READ ONLY dependencies, production scripts contain no test-only API/branch/bypass, authoritative request/collected/finale-close/portal-completion/scene-transition events are not synthesized, and the harness creates only test placement, input or failure conditions while observing production outputs;

- that status is factual PASS for the owning component capability and may satisfy G1, G3, G4 or G5, but it is not final production wiring or natural-flow proof; the corresponding production proof is recorded as DEFERRED TO G6 PRODUCTION NATURAL-FLOW;

- every owning slice must prove all of its exact harness files and temporary sidecars absent before commit; Slice 7/G7A repeats the absence audit for the complete exact harness set;

- any harness path in persistent diff is a blocker, and no DEFERRED status may survive the G6 commit or G7A.

## 6.3 SERIALIZED_BOOTSTRAP_INERT contract

SERIALIZED_BOOTSTRAP_INERT is the canonical authored-state invariant for production Level_02.tscn and all mandatory child scenes. It exists before _ready(), validator prepare or any runtime mutation.

Minimum serialized baseline:

- Player movement/input is disabled by exact Level_02.tscn instance override or a Level-local bootstrap wrapper whose own serialized default is disabled;

- Progress and Arrival are unarmed;

- Trial A statues and Trial B pads/replay input are disabled;

- both shard visuals are hidden, shard monitoring=false, shard monitorable=false, shard CollisionShape3D is disabled and shard prompts are hidden;

- central/finale presence Areas and return-guidance triggers are disabled;

- SoftReturnVolume cannot recover or mutate Player before commit;

- shared LevelPortal remains its authored INACTIVE instance state;

- ShardRegistrationScope contains no actual shards and no shared reward callback has been registered;

- environment/finale/portal presentation domains are inert;

- no request, raw collection, admitted collection, trial completion, environment transition, finale event, recovery event or portal event can occur before successful commit.

Prepare only validates these exact serialized properties and builds immutable plans. It must not achieve inertness by calling setters, changing exported values, hiding nodes, disabling Areas or disconnecting signals. The final barrier repeats the full baseline immediately before commit. A pre-commit failure emits one validation_failed and requires no rollback because the serialized baseline is unchanged.

Commit may idempotently reassert only the already validated inert state before installing connections and registrations. The final enable order is Progress -> Player controls/process -> Arrival; validation_passed is emitted after Arrival is armed. Any gameplay domain active before its assigned step inside the accepted synchronous commit, or any gameplay event emitted before validation_passed, is a startup blocker. Progress, Player and Arrival may change armed/enabled state only on their exact assigned commit steps; activation outside commit or earlier than the assigned step is failure, and none of the three may emit a gameplay event until validation_passed has been emitted.

# 7. Current shared API inventory and Level_02 integration

| Shared object | Current authoritative contract | Level_02 rule |
| --- | --- | --- |
| Player | set_controls_enabled(bool); public transform and velocity; private step-climb fields | Reuse unchanged. Recovery sets validated transform then velocity = Vector3.ZERO; no private mutation. |
| Camera | exported target_path, active Camera3D, visible mouse_blocking_ui blocks orbit input | Reuse unchanged; validator requires exact target/current camera. |
| SoulShard | exact shard_id, reward_text, request signal, actual collected, idempotent completion | Wrapped by Level02ShardSlot. Actual collected becomes raw Slot evidence; only admitted Gate output reaches Progress. No private state access or synthetic collected. |
| ShardRewardSequenceController | register_shard(node), overlay/player paths, safe fallback completion | Both exact shards are explicitly registered only during startup commit; RewardGate audits canonical request/release admission in parallel with shared presentation. Shared fallback is not presentation/order proof. |
| ShardRewardOverlay | play_reward, play_return_to, reset_overlay, confirmation/return signals | One shared instance for both exact short texts. |
| LevelFinaleOverlay | show_finale_text(text) -> bool, actual closed | Only canonical main-text UI. Missing/false/misfit is fail-closed blocker. |
| SoulOrb_Follow | shared orb visual under HoverRoot/SoulOrb_Base | One visible instance; validator verifies the canonical visual and pulse method. |
| LevelPortal | upgraded activation, own InteractionArea, AUTO_ENTER, transition latch/loading/retry | Exclusive portal authority; local adapter is request/diagnostic only. |
| SceneTransition | transition_to, transition failed/finished around change_scene_to_file | Called only by LevelPortal. Level_02 never calls it. |
| LevelManager | one-shard legacy controller | Not used or extended. |
| PoemRewardUI | legacy placeholder UI | Absent from canonical Level_02 runtime tree and scopes. |

## 8. Exact spatial greybox specification

Canonical comparison constant:

const TRANSFORM_EPSILON := 0.001

Use TRANSFORM_EPSILON for world/local position components, basis components, normalized forward-vector comparison, identity-child transforms, gameplay/geometry anchors and serialized Transform3D comparisons. Raw == floating-point comparison is forbidden. The approved source documents do not define a conflicting numerical transform tolerance; their exact dimensions and coordinates remain design authority, while 0.001 is only the implementation/QA comparison epsilon and does not authorize layout drift.

| Область | World center | Physical / usable | Y / orientation |
| --- | --- | --- | --- |
| Central arena | Vector3(0.00, 0.00, 0.00) | R22 physical; R20 usable | root reference |
| Arrival | Vector3(0.00, -0.50, -51.00) | R10 physical; R8.5 usable | azimuth 180° |
| Trial A | Vector3(-44.17, 0.40, 25.50) | R11 physical; R9.5 usable | azimuth 300° |
| Trial B | Vector3(44.17, 0.80, 25.50) | R11 physical; R9.5 usable | azimuth 60° |
| Player floor spawn marker | Vector3(0.00, -0.30, -54.50) | floor reference only | faces +Z; Player origin/collider clearance must be validated |
| Portal socket | Vector3(0.00, 0.05, 0.00) | R3.5 visual footprint | floor-integrated |
| Central activation | Vector3(0.00, 0.50, 0.00) | cylinder R5.2, H2.5 | presence only |
| Portal visual center | Vector3(0.00, 2.20, 0.00) | W3.6 × H4.0 approx. | placeholder |
| Portal trigger | Vector3(0.00, 1.70, 0.00) | R2.2, H3.4 | disabled until formation complete |
| Soft return | complete envelope below Y=-6.0 | large Area3D | nearest SafeAnchor; no death/reset |

| Route | Endpoints | Center / heading | Dimensions |
| --- | --- | --- | --- |
| Arrival route | (0,0,-22) → (0,-0.5,-41) | (0,-0.25,-31.5), yaw 180° | L19 × W5.5; clear W≥5.0; nominal slope 1.5° |
| Trial A route | (-19.05,0,11) → (-34.64,0.4,20) | (-26.845,0.2,15.5), yaw -60° | L18 × W5.5; clear W≥5.0; nominal slope 1.3° |
| Trial B route | (19.05,0,11) → (34.64,0.8,20) | (26.845,0.4,15.5), yaw +60° | L18 × W5.5; clear W≥5.0; nominal slope 2.5° |

- Hard slope maximum: 8°.

- Every circular boundary has explicit route opening ≥6.0 m.

- No blocker crosses route caps, channels or interaction corridors.

- No mandatory jump or precision platforming.

- No invisible catch floor bridging gaps. SoftReturnVolume is recovery authority.

- Route clear walking width never below 5.0 m.

- Props >1.8 m remain ≥3.5 m from route centerline in later art passes.

- Portal clearance cylinder R5.5/H5.0 remains unobstructed.

# 9. Proposed repository file tree

scenes/levels/Level_02.tscn
scenes/levels/level_02/
├── blocks/
│   ├── Block_02_00_CentralArena.tscn
│   ├── Block_02_01_Arrival.tscn
│   ├── Block_02_02_TrialA.tscn
│   ├── Block_02_03_TrialB.tscn
│   └── Block_02_04_RoutesAndBoundaries.tscn
├── gameplay/
│   ├── Level02ProgressController.tscn
│   ├── Level02ArrivalGameplay.tscn
│   ├── Level02CentralArenaGameplay.tscn
│   ├── TrialA_ThreeBeams.tscn
│   ├── TrialA_BeamStatue.tscn
│   ├── TrialB_EchoOfLight.tscn
│   ├── TrialB_SymbolPad.tscn
│   ├── Level02ShardSlot.tscn
│   ├── Level02PortalAdapter.tscn
│   └── Level02SoftReturnVolume.tscn
├── state/
│   └── Level02EnvironmentState.tscn
└── vfx/
    ├── Level02ArrivalVFX.tscn
    ├── Level02CentralLightVFX.tscn
    ├── Level02TrialAVFX.tscn
    ├── Level02TrialBVFX.tscn
    ├── Level02EnvironmentVFX.tscn
    └── Level02PortalVFX.tscn

scripts/levels/level_02/
├── level_02_contract.gd
├── level_02_runtime_contract_validator.gd
├── level_02_progress_controller.gd
├── level_02_reward_gate.gd
├── level_02_arrival_controller.gd
├── level_02_central_arena_controller.gd
├── level_02_environment_state_controller.gd
├── level_02_shard_slot.gd
├── level_02_portal_adapter.gd
├── level_02_soft_return_volume.gd
├── trial_a_controller.gd
├── trial_a_beam_statue.gd
├── trial_b_controller.gd
├── trial_b_symbol_pad.gd
├── trial_b_replay_interactor.gd
├── level_02_central_vfx_adapter.gd
├── trial_a_vfx_adapter.gd
├── trial_b_vfx_adapter.gd
├── level_02_environment_vfx_adapter.gd
└── level_02_portal_vfx_adapter.gd

docs/development/Level_02_Greybox_Implementation_Summary.md

USER ARTIFACT OUTSIDE REPOSITORY WORKTREE:
Level_02_Greybox_Implementation_Summary.docx

No path above grants authority before it is literally listed in the active slice.

# 10. Canonical root node tree

Level_02 : Node3D
├── LevelRuntimeRoot : Node
│   ├── Level02RuntimeContractValidator
│   ├── Level02ProgressController : instance(Level02ProgressController.tscn)
│   ├── Level02RewardGate
│   ├── ShardRewardSequenceController : shared instance
│   └── ShardRegistrationScope : Node
├── EnvironmentRoot : Node3D
│   └── BaseGeometry : Node3D
│       ├── Block_02_00_CentralArena
│       ├── Block_02_01_Arrival
│       ├── Block_02_02_TrialA
│       ├── Block_02_03_TrialB
│       └── Block_02_04_RoutesAndBoundaries
├── GameplayRoot : Node3D
│   ├── ArrivalGameplay
│   ├── CentralArenaGameplay
│   ├── TrialA_ThreeBeams
│   ├── TrialB_EchoOfLight
│   ├── Level02PortalAdapter
│   │   ├── OptionalAccentRoot
│   │   ├── DiagnosticTimeout
│   │   └── PortalCore : shared LevelPortal instance
│   └── SafetyRoot
│       ├── SafeAnchors/SafeAnchor_Arrival
│       ├── SafeAnchors/SafeAnchor_Center
│       ├── SafeAnchors/SafeAnchor_TrialA
│       ├── SafeAnchors/SafeAnchor_TrialB
│       └── SoftReturnVolume
├── EnvironmentStateRoot : Node3D
│   └── Level02EnvironmentState
├── VFXRoot : Node3D
│   ├── ArrivalVFX
│   ├── CentralLightVFX
│   ├── TrialAVFX
│   ├── TrialBVFX
│   ├── EnvironmentVFX
│   └── PortalVFX
├── PlayerRoot : Node3D
│   └── Player : shared Player instance
├── CameraRoot : Node3D
│   └── FollowCamera : Camera3D + shared camera_controller.gd
├── SoulOrbRoot : Node3D
│   └── SoulOrb_Follow : shared instance
└── UILayer : CanvasLayer
    ├── ShardRewardOverlay : shared instance
    └── LevelFinaleOverlay : shared instance

PoemRewardUI is not present.

## 10.1 Block wrapper pattern

Block_02_0X_<Name> : Node3D
├── EnvironmentRoot/GroundRoot
├── EnvironmentRoot/ArchitectureRoot
├── EnvironmentRoot/FoliageRoot
├── EnvironmentRoot/DressingRoot
├── CollisionRoot/WalkableBodies
├── CollisionRoot/BoundaryBodies
└── Markers/CenterMarker, EntryMarker, ExitMarker, GameplayAlignmentMarkers, CameraPreviewMarker

Blocks contain primitives, placeholder visuals, static collision and alignment markers only. No puzzle state, shard, progression Area3D or imported-child gameplay authority.

## 10.2 Trial A and Trial B trees

Trial A preserves three deterministic BeamStatue instances, one TrialAController, exact receivers, one ShardSlot_A and its shared SoulShard Shard_03. Trial B preserves four typed SymbolPad instances under a dedicated registry root, one TrialBController, ReplayInteractor, exact timers, one ShardSlot_B and shared SoulShard Shard_04. All placements/timings remain those in Sections 8, 15 and 16.

## 10.3 Shard, finale, portal and recovery boundaries

- Level02ShardSlot owns hidden-state application at startup commit, reveal/available behavior and raw_shard_collected(shard_node, shard_id) forwarding for one exact shard; it exposes no shared private state.

- Level02RewardGate is the macro-progression admission and release-validity auditor. It observes actual requests in parallel with the shared reward controller and is the only source of admitted_shard_collected(shard_id) for Progress.

- Direct SoulShard.collected or Level02ShardSlot.raw_shard_collected connection to Progress is forbidden.

- LevelFinaleOverlay owns main-text presentation and actual close.

- Level02PortalAdapter owns only one accepted activation request, optional accent, one PortalCore.activate() call, diagnostic timeout and forwarding of actual shared activation/failure observations.

- Shared LevelPortal owns visual formation, InteractionArea, overlap filtering, transition latch, SceneTransition call and retry behavior.

- SoftReturnVolume owns recovery observation/latch only and never resets gameplay.

## 10.4 Serialized production baseline

The production root and every mandatory reusable child scene are authored inert, not merely made inert by validator code:

- Player instance override starts with controls/input disabled; no movement or interaction processing can produce gameplay effects;

- Level02ProgressController, Arrival, Trial A, Trial B, central presence/finale Areas, SoftReturnVolume, Environment and portal adapter start unarmed/disabled;

- each Level02ShardSlot scene serializes its wrapped SoulShard hidden, non-monitoring, non-monitorable, collision-disabled and prompt-hidden;

- shared PortalCore is never pre-activated and keeps its shared authored INACTIVE behavior;

- ShardRegistrationScope is an empty dedicated scan root and never contains Shard_03 or Shard_04;

- parent-scene overrides may make a child more restrictive but may not rely on _ready() to repair an active child default.

Validator prepare compares these serialized values against the canonical plan. A mandatory child scene whose standalone defaults are active fails validation even if the parent could disable it at runtime.

# 11. Canonical IDs and exact copy

| Type | Canonical value | Rule |
| --- | --- | --- |
| Trial A | &"trial_a" | Independent of completion order. |
| Trial B | &"trial_b" | Independent of completion order. |
| Shard A | &"Shard_03" | Trial A only. |
| Shard B | &"Shard_04" | Trial B only. |
| Main text | &"level_02_main_text" | Exact finale text milestone. |
| Sectors | &"arrival", &"trial_a", &"trial_b" | Explicit maps, never child order. |
| Trial B sequence | [&"leaf", &"sun", &"wave", &"star"] | Fixed. |

| ID | Exact string stored/displayed without decorative outer quotes |
| --- | --- |
| Shard_03 | В тебе есть свет, который не нужно делать громче |
| Shard_04 | Рядом с мыслью о тебе во мне больше жизни |
| level_02_main_text | Мне дорого, что в тебе есть свой свет - иногда яркий, иногда совсем тихий. Его не нужно делать громче или превращать во что-то другое. Мне нравится, что он твой. И рядом с мыслью о тебе во мне становится больше жизни |

All three strings are compared character-for-character during startup. Any mismatch is validation_failed; Codex may not repair it by paraphrasing.

# 12. Exact owner-relative NodePaths

| Owner/property | Exact NodePath |
| --- | --- |
| Validator.progress_controller_path | ../Level02ProgressController |
| Validator.reward_gate_path | ../Level02RewardGate |
| Validator.reward_sequence_controller_path | ../ShardRewardSequenceController |
| Validator.player_path | ../../PlayerRoot/Player |
| Validator.camera_path | ../../CameraRoot/FollowCamera |
| Validator.orb_follow_path | ../../SoulOrbRoot/SoulOrb_Follow |
| Validator.orb_visual_path | ../../SoulOrbRoot/SoulOrb_Follow/HoverRoot/SoulOrb_Base |
| Validator.reward_overlay_path | ../../UILayer/ShardRewardOverlay |
| Validator.finale_overlay_path | ../../UILayer/LevelFinaleOverlay |
| Validator.portal_core_path | ../../GameplayRoot/Level02PortalAdapter/PortalCore |
| Validator.arrival_controller_path | ../../GameplayRoot/ArrivalGameplay/ArrivalController |
| Validator.central_controller_path | ../../GameplayRoot/CentralArenaGameplay/CentralArenaController |
| Validator.trial_a_controller_path | ../../GameplayRoot/TrialA_ThreeBeams/TrialAController |
| Validator.trial_b_controller_path | ../../GameplayRoot/TrialB_EchoOfLight/TrialBController |
| Validator.environment_controller_path | ../../EnvironmentStateRoot/Level02EnvironmentState/EnvironmentStateController |
| Validator.portal_adapter_path | ../../GameplayRoot/Level02PortalAdapter |
| Validator.recovery_path | ../../GameplayRoot/SafetyRoot/SoftReturnVolume |
| Validator.shard_slot_a_path | ../../GameplayRoot/TrialA_ThreeBeams/ShardSlot_A |
| Validator.shard_slot_b_path | ../../GameplayRoot/TrialB_EchoOfLight/ShardSlot_B |
| Progress.player_path | ../../PlayerRoot/Player |
| Progress.arrival_controller_path | ../../GameplayRoot/ArrivalGameplay/ArrivalController |
| Progress.central_controller_path | ../../GameplayRoot/CentralArenaGameplay/CentralArenaController |
| Progress.trial_a_controller_path | ../../GameplayRoot/TrialA_ThreeBeams/TrialAController |
| Progress.trial_b_controller_path | ../../GameplayRoot/TrialB_EchoOfLight/TrialBController |
| Progress.environment_controller_path | ../../EnvironmentStateRoot/Level02EnvironmentState/EnvironmentStateController |
| Progress.portal_adapter_path | ../../GameplayRoot/Level02PortalAdapter |
| Progress.finale_overlay_path | ../../UILayer/LevelFinaleOverlay |
| Progress.reward_gate_path | ../Level02RewardGate |
| Progress.shard_slot_a_path | ../../GameplayRoot/TrialA_ThreeBeams/ShardSlot_A |
| Progress.shard_slot_b_path | ../../GameplayRoot/TrialB_EchoOfLight/ShardSlot_B |
| RewardGate.shared_controller_path | ../ShardRewardSequenceController |
| RewardGate.slot_a_path | ../../GameplayRoot/TrialA_ThreeBeams/ShardSlot_A |
| RewardGate.slot_b_path | ../../GameplayRoot/TrialB_EchoOfLight/ShardSlot_B |
| RewardSequence.overlay_path | ../../UILayer/ShardRewardOverlay |
| RewardSequence.player_path | ../../PlayerRoot/Player |
| RewardSequence.shard_search_root_path | ../ShardRegistrationScope |
| PortalAdapter.portal_core_path | PortalCore |
| PortalAdapter.portal_vfx_adapter_path | ../../VFXRoot/PortalVFX |
| PortalAdapter.diagnostic_timeout_path | DiagnosticTimeout |
| Environment.world_environment_path | ../WorldEnvironment_Level02 |
| Environment.lighting_root_path | ../Lighting |
| Environment.environment_vfx_adapter_path | ../../../VFXRoot/EnvironmentVFX |
| Recovery.player_path | ../../../PlayerRoot/Player |
| Recovery.anchor_root_path | ../SafeAnchors |

All paths resolve from the owning node. Absolute /root paths, recursive critical lookup and child-index identity are forbidden. The only /root/SceneTransition lookup remains inside shared LevelPortal.

# 13. Public API and signal contract

## 13.1 Atomic startup validator

signal validation_passed(run_generation: int)
signal validation_failed(report: Dictionary)

const SERIALIZED_BOOTSTRAP_INERT: StringName = &"SERIALIZED_BOOTSTRAP_INERT"

func validate_and_start() -> void

One validation generation produces exactly one outcome. The complete bootstrap has three phases and no rollback phase.

Phase A - serialized-baseline validation, prepare and immutable plan construction

- validate every exact SERIALIZED_BOOTSTRAP_INERT property before constructing a plan;

- resolve and validate every exact path, node type, object identity, API, signal, exact ID/copy, portal configuration, Environment resource, recovery registry and geometry contract;

- build immutable-after-prepare inert-reassertion, local-connection, shared-registration and per-domain commit plans;

- capture exact emitter, receiver, Callable, shard node and expected serialized/pre-commit identities in the plans;

- do not change visibility, processing/input, monitoring, monitorable, collision, prompt state, signal connections, shared registration, controller state or gameplay arming;

- do not call Level02ShardSlot.commit_hidden_state(), any arm/enable method, Signal.connect() or shared register_shard() during prepare.

Phase B - final commit-eligibility barrier

Immediately before commit, without yielding a frame, revalidate that the generation is current, every planned object is alive and identity-equal to the prepared object, every Callable/API remains valid, every planned connection is still absent, shared registration preconditions remain unchanged, every mandatory serialized inert property still matches, all domain plans are complete and no plan was mutated after prepare. Any failure here emits exactly one validation_failed and leaves production in its original serialized inert state.

Phase C - one infallible synchronous commit

func prepare_start(context: Dictionary, plan_builder: Dictionary) -> bool
func commit_start(prepared_plan: Dictionary, run_generation: int) -> void

Commit has no await, deferred mutation, false return, recoverable error branch or failure-to-rollback path. Its exact order is:

- idempotently reassert the prepared inert state for Player, both shard slots, trials, Areas, recovery, environment, finale and portal-facing local domains;

- install every exact local signal connection, including request observation, raw collection and admitted collection routing;

- call current shared ShardRewardSequenceController.register_shard() once for each exact actual SoulShard from the prepared registration plan;

- commit every mandatory domain in the prepared deterministic order while they remain externally unarmed;

- arm Progress;

- enable Player controls/process through the validated public/Level-local boundary;

- arm Arrival last;

- emit validation_passed(run_generation) only after all preceding operations complete.

Progress, Player and Arrival are individually step-locked: only commit step 5 may arm Progress, only step 6 may enable Player controls/process and only step 7 may arm Arrival. A state change outside commit, before its assigned step or repeated through another path is validation failure. Their armed/enabled setters must be event-silent through step 7; no gameplay event may be emitted until step 8 emits validation_passed.

The current shared register_shard() returns void and immediately connects its callback. Compatibility therefore depends on prepare/barrier proving the exact current API, exact shard objects and absence of the shared callback before commit. If any condition can still fail after the barrier, that condition belongs in prepare and the design is not eligible for commit.

## 13.2 ProgressController

Core methods remain idempotent and ID-based:

- register_trial_completed(trial_id: StringName) -> void;

- register_shard_available(shard_id: StringName) -> void;

- register_admitted_shard_collected(shard_id: StringName) -> void - only RewardGate calls this from actual collected;

- set_player_in_center(is_inside: bool) -> void;

- notify_color_ready(), notify_fog_ready(), notify_final_visual_complete();

- request_main_text() -> bool;

- handle_main_text_closed() -> void;

- notify_portal_activation_completed() -> void;

- read-only queries for trial/shard/final state.

## 13.3 Level02ShardSlot

- The scene itself is serialized with the exact child shard visual hidden, monitoring=false, monitorable=false, CollisionShape3D disabled and prompt hidden.

- prepare_hidden_state_plan(plan_builder: Dictionary) -> bool validates that exact serialized baseline, exact child shard/ID/text and appends only an idempotent inert-state reassertion plan; it does not apply writes.

- Prepare must not change visibility, processing, monitoring, monitorable, CollisionShape3D disabled state, prompt state, collection state or signal connections.

- commit_hidden_state(prepared_plan: Dictionary, run_generation: int) -> void synchronously reasserts the already validated inert state during startup commit and cannot fail.

- reveal() -> void enables one exact shard once and emits shard_available(shard_id) only after visibility/monitoring/monitorable/collision are applied and stationary-overlap refresh is proven by the owning P0.

- get_soul_shard() -> Node, get_shard_id() -> StringName, get_reward_text() -> String expose exact validated identities only.

- Child SoulShard.collected is re-emitted only as raw_shard_collected(shard_node: Node, shard_id: StringName) to RewardGate.

- Direct raw Slot/SoulShard collection wiring to Progress is forbidden.

## 13.4 RewardGate

Level02RewardGate is a macro-progression admission and release-validity auditor. It does not own or sequence shared presentation.

Actual SoulShard.reward_sequence_requested has two parallel observers:

actual SoulShard.reward_sequence_requested
├── shared ShardRewardSequenceController -> overlay / Player lock / safe completion behavior
└── Level02RewardGate -> macro admission and release-validity audit

No callback-order claim is permitted. Shared presentation may begin or safe-complete independently of RewardGate observation. RewardGate cannot stop, delay or precede the shared callback and must never be described as doing so.

Startup authority:

- prepare validates both exact actual SoulShard nodes, current shared register_shard() API, exact request signal and exact absence/presence expectations, then creates a registration plan only;

- prepare does not connect RewardGate callbacks and does not call register_shard();

- startup commit installs exact local RewardGate/Slot/Progress connections first, then explicitly calls shared register_shard() once per actual shard;

- registration is mandatory and direct; no proxy substitutes for current shared registration.

Runtime authority:

- RewardGate observes actual request node identity, shard ID, exact text, corresponding availability, expected canonical state, collected state and current active admission;

- one canonical request may become the active admitted request;

- duplicate, stale, unexpected, mismatched or concurrent request creates an irreversible reward blocker;

- shared safe completion is not normal-flow proof and does not override the blocker;

- Level02ShardSlot emits raw_shard_collected(shard_node, shard_id) for the actual child SoulShard.collected;

- only a raw collection matching the active admitted request, exact node identity, ID and still-valid release state may emit admitted_shard_collected(shard_id);

- an unadmitted, stale, duplicate, unexpected or mismatched raw collection never changes Progress or Environment and makes/keeps the run blocked;

- Progress consumes only admitted_shard_collected; it has no direct raw Slot/SoulShard collection connection;

- RewardGate never calls complete_collection_sequence(), never owns or resets the overlay, never changes Player controls and never fabricates request, collection or success.

The normal-flow concurrency proof remains mandatory: Shard_03 and Shard_04 are spatially separated and shared reward control locking should prevent a second physical request while one sequence is active. If runtime contradicts that expectation, G5 fails; the shared safe-completion path cannot be accepted as a successful canonical order.

## 13.5 Main text

Main-text sequence:

- Progress reaches FINAL_ACTIVATING and receives actual final_visual_complete.

- It verifies exact main text and calls LevelFinaleOverlay.show_finale_text(exact_text).

- Player controls are disabled only after the call returns true; the controller records ownership of that lock.

- Only actual LevelFinaleOverlay.closed releases the owned lock and requests portal activation once.

- Missing overlay/API, false return, text-fit/presentation failure or missing close is fail-closed: portal remains dormant, no synthetic close/timer success occurs, owned lock is safely released, and the run is a blocker.

## 13.6 Portal adapter

signal portal_activation_completed
signal portal_activation_blocked(reason: String)
signal portal_transition_failed(error_code: int)

func request_activation_after_main_text_close() -> void

The adapter may accept one request, start an optional local accent, call shared PortalCore.activate() exactly once, wait for actual activation_completed, and forward local completion only after that signal. Diagnostic timeout emits blocker, never success. It has no InteractionArea, body filtering, scene loading, transition latch or synthetic completion. Exact PortalCore configuration is:

target_scene_path = "res://scenes/levels/Level_03.tscn"
entry_mode = LevelPortal.EntryMode.AUTO_ENTER
require_entry_confirmation = false

Actual shared transition_failed remains retryable through shared return to ACTIVE. Adapter observes/logs it but cannot convert it to activation completion or transition success.

## 13.7 Recovery

Recovery may set one validated SafeAnchor transform and then Player.velocity = Vector3.ZERO. It may not mutate _step_climb_*, private floor/movement state, reload the scene or reset puzzle/progress. It owns one duplicate/overlap latch and suspension keys for shard_reward and main_text; pending overlap is re-evaluated when the last suspension is removed.

## 13.8 Exact signal registry

| Signal | Emitter | Receiver(s) | Authority rule |
| --- | --- | --- | --- |
| arrival_activated() | ArrivalController | Progress | Accepted once after final startup commit. |
| trial_completed(trial_id) | Trial A/B controller | Progress | Trial fact only; no reward/environment completion. |
| shard_available(shard_id) | Level02ShardSlot | Progress and RewardGate | Availability/readiness fact after actual reveal state is applied. |
| reward_sequence_requested(shard, shard_id, reward_text, world_position) | actual SoulShard | shared ShardRewardSequenceController and RewardGate in parallel | Shared presentation and macro admission are independent observers; no callback ordering is authority. |
| raw_shard_collected(shard_node, shard_id) | Level02ShardSlot | RewardGate only | Raw actual child collection; never wired to Progress. |
| admitted_shard_collected(shard_id) | RewardGate | Progress only | Sole macro/environment collection authority after admitted request/release validation. |
| center_presence_changed(is_inside) | CentralArenaController | Progress | Presence fact only. |
| color_ready() / fog_ready() | EnvironmentStateController | Progress | Deterministic environment readiness. |
| final_visual_complete() | CentralArenaController | Progress | Allows exact finale presentation request once. |
| closed | LevelFinaleOverlay | Progress | Only actual close can request portal activation. |
| portal_activation_completed | Level02PortalAdapter | Progress | Forwarded only from shared activation_completed. |
| portal_activation_blocked(reason) | Level02PortalAdapter | Progress/diagnostics | Fail-closed; never success. |
| portal_transition_failed(error_code) | Level02PortalAdapter | diagnostics | Shared retry remains authoritative. |

Every connection is represented in the prepared local-connection plan, installed only during startup commit and validated as exactly-once. A direct SoulShard.collected or raw_shard_collected connection to Progress is a startup failure and DoD blocker.

# 14. Startup and macro state model

## 14.1 Mandatory startup validation and plan registry

Before the first gameplay beat, prepare must validate and plan, without mutation:

- SERIALIZED_BOOTSTRAP_INERT on production Level_02.tscn and every mandatory child scene: Player disabled, Progress/Arrival/trials unarmed, shards hidden/non-monitoring/non-monitorable/collision-disabled/prompt-hidden, central/finale Areas disabled, SoftReturn inactive, environment/finale local domains inert, PortalCore inactive and ShardRegistrationScope empty;

- every NodePath in Section 12 resolves to the exact required type and prepared object identity;

- exact trial/shard/sector/symbol IDs and exact copy;

- exact Trial A statue map and Trial B pads-by-ID map/sequence;

- the prepared idempotent inert-state reassertion writes for both shard slots and all other mandatory domains;

- the exact local signal-connection plan, including parallel request observation, raw_shard_collected Slot -> RewardGate and admitted_shard_collected RewardGate -> Progress;

- absence of any direct raw Slot/SoulShard collected connection to Progress;

- the exact shared-registration plan containing both actual SoulShard nodes, current register_shard() API and expected pre-commit callback state;

- one scene-local/deep-duplicated Environment resource with required adjustment/fog support;

- shared overlay methods/signals and active camera/orb visual;

- LevelFinaleOverlay method, signal and exact text fit/presentation readiness;

- LevelPortal API, exact target/configuration, own InteractionArea and signals;

- target Level_03 existence;

- all mandatory domain commit plans and deterministic commit order;

- recovery area, four exact anchors and public Player boundary;

- exact geometry transforms/openings/clearances using TRANSFORM_EPSILON = 0.001, never raw floating-point equality;

- no PoemRewardUI, LevelManager or duplicate portal owner in canonical production tree.

The final commit-eligibility barrier repeats object identity, Callable, connection absence, registration preconditions, complete plan integrity and every serialized inert property immediately before commit. Only commit reasserts inert state, connects local signals, registers shards, commits domains, arms Progress, enables Player and arms Arrival last. Each of those final three state changes is legal only at its assigned step and remains event-silent until the subsequent validation_passed emission.

## 14.2 Runtime-only P0 classification

Two distinct evidence statuses prevent component validation from being confused with fully assembled production proof.

TEMPORARY COMPONENT-RUNTIME PASS is a factual PASS for one owning-slice component capability only. It is permitted only when all conditions below are true:

- the exact owning-slice temporary harness instantiates or uses the real production Level_02-local scripts/scenes owned by that slice;

- all shared dependencies are the real repository objects listed READ ONLY in that slice;

- production scripts contain no test-only API, branch, mode, bypass or hidden test flag;

- authoritative reward_sequence_requested, actual collected, finale closed, portal activation_completed and scene-transition success/failure are not synthesized by the harness;

- the harness creates only test placement, player/input or explicit dependency/failure conditions and observes production outputs;

- the harness and its matching temporary .gd.uid are removed before the owning commit and their absence is recorded.

This status may satisfy the owning component capability at G1, G3, G4 or G5. It does not establish final production wiring, production startup, production natural flow or final P0 PASS.

DEFERRED TO G6 PRODUCTION NATURAL-FLOW is not PASS. It records the exact production proof that cannot run while Level_02.tscn remains SERIALIZED_BOOTSTRAP_INERT and only partial wiring exists. It does not block G1, G3, G4 or G5 when the corresponding TEMPORARY COMPONENT-RUNTIME PASS is factual, but it blocks the G6 commit, G7A and Definition of Done until replaced by factual PASS in the fully assembled production Level_02.tscn.

| Capability / production proof | Early owning-gate evidence | Required final evidence |
| --- | --- | --- |
| Recovery and step-assist behavior | G1 TEMPORARY COMPONENT-RUNTIME PASS through exact RecoveryHarness | production P0-RC04 is DEFERRED TO G6 PRODUCTION NATURAL-FLOW |
| Trial A and stationary Shard_03 behavior | G3 TEMPORARY COMPONENT-RUNTIME PASS through exact TrialAHarness | production P0-TA01/P0-TA02/P0-TA08/P0-RW08 are DEFERRED TO G6 PRODUCTION NATURAL-FLOW |
| Trial B and stationary Shard_04 behavior | G4 TEMPORARY COMPONENT-RUNTIME PASS through exact TrialBHarness | production P0-TB01/P0-TB02/P0-TB10/P0-RW09 are DEFERRED TO G6 PRODUCTION NATURAL-FLOW |
| Reward admission, either-order, concurrency and environment behavior | G5 TEMPORARY COMPONENT-RUNTIME PASS through exact RewardEnvironmentHarness | production P0-EO01-P0-EO05, P0-RW01-P0-RW07 and P0-EN01/P0-EN02 are DEFERRED TO G6 PRODUCTION NATURAL-FLOW |
| Serialized startup, finale, portal and transition retry | no pre-G6 natural-flow claim | factual production PASS at G6 for P0-ST01-P0-ST04, P0-SI01/P0-SI02, P0-FN01-P0-FN03 and P0-PT01/P0-PT08-P0-PT11 |

G6 must repeat the early component capabilities in the fully assembled production scene and factually pass, at minimum: P0-RC04; stationary Shard_03 pre-overlap; stationary Shard_04 pre-overlap; A->B; B->A; solve both before collecting; normal concurrency exclusion; raw/unadmitted collection rejection; environment-transition overlap; failed serialized bootstrap; successful Progress -> Player -> Arrival startup; stationary portal overlap; forced transition failure and successful retry. No DEFERRED TO G6 PRODUCTION NATURAL-FLOW status may survive G6 or G7A.

## 14.3 Macro state

enum LevelState {
    BOOTSTRAP_INERT,
    ARRIVAL_READY,
    ROUTES_OPEN,
    ONE_SHARD_COLLECTED,
    BOTH_SHARDS_COLLECTED,
    WAITING_FOR_CENTER_RETURN,
    FINAL_ACTIVATING,
    MAIN_TEXT_ACTIVE,
    PORTAL_ACTIVATING,
    PORTAL_ACTIVE,
    BLOCKED,
}

Trial completion and shard availability remain orthogonal facts. Both trials may be solved before either shard is collected.

| From | Actual event/guard | To | Authority effect |
| --- | --- | --- | --- |
| BOOTSTRAP_INERT | ordered startup commit completes, Arrival arms last and validation_passed emits | ARRIVAL_READY | Progress and Player are enabled before Arrival; no domain event was possible earlier. |
| ARRIVAL_READY | accepted input or 4 s fallback | ROUTES_OPEN | Arrival sector/channel. |
| ROUTES_OPEN | first unique admitted actual collected | ONE_SHARD_COLLECTED | Matching sector and first environment transition. |
| ONE_SHARD_COLLECTED | second unique admitted actual collected | BOTH_SHARDS_COLLECTED | Matching sector and second transition. |
| BOTH_SHARDS_COLLECTED | fog transition accepted | WAITING_FOR_CENTER_RETURN | Persistent center guidance. |
| WAITING_FOR_CENTER_RETURN | both collected + fog ready + center + not started | FINAL_ACTIVATING | Latch one central final. |
| FINAL_ACTIVATING | actual final visual complete | MAIN_TEXT_ACTIVE or BLOCKED | Open exact LevelFinaleOverlay or fail closed. |
| MAIN_TEXT_ACTIVE | actual closed once | PORTAL_ACTIVATING | Release owned lock and request adapter. |
| PORTAL_ACTIVATING | actual shared activation_completed | PORTAL_ACTIVE | Shared portal owns transition. |
| Any active state | mandatory runtime contract failure | BLOCKED | No synthetic continuation. |

## 15. Trial A state model - Three Beams

| Statue | Local placement | World placement | Initial index / presses to correct |
| --- | --- | --- | --- |
| A1 | (R0.00, F+7.00) | Vector3(-50.23,0.40,29.00) | 0 / 1 |
| A2 | (R+6.06, F-3.50) | Vector3(-38.11,0.40,29.00) | 2 / 2 |
| A3 | (R-6.06, F-3.50) | Vector3(-44.17,0.40,18.50) | 0 / 1 |
| Central shell | (0,0) | Vector3(-44.17,0.40,25.50) | R2.1 / H4.2 |

| Index | Relative yaw | Target | Result |
| --- | --- | --- | --- |
| 0 | -60° | Target_Left | Incorrect bypass left |
| 1 | 0° inward | Target_Center | Correct; lock permanently |
| 2 | +60° | Target_Right | Incorrect bypass right |

- Cycle: 0→1→2→0.

- Rotation duration 0.40 s; minimum accepted interaction cooldown 0.35 s.

- Input during rotation ignored, never queued.

- Interaction distance 2.2 m and existing player_interactable contract.

- Correct index = 1 for all three statues.

- Locked statue never unlocks or resets in current scene run.

- Leave/re-enter preserves indices and locks.

- 3/3 latches solved state and disables interactions.

- Immediately after the latch, TrialAController emits trial_completed(&"trial_a") once.

- Only then the controller calls ShardSlot_A.reveal().

- ShardSlot_A enables the shard, emits shard_available(&"Shard_03"), and later emits raw_shard_collected(actual_shard_node, &"Shard_03") from actual child SoulShard.collected; only RewardGate may emit admitted collection to Progress.

### 15.1 Trial A assistance

| Threshold | Assistance |
| --- | --- |
| 35 s without new lock | Pulse receivers in order; slightly brighten nearest unsolved lens. |
| 55 s or 6 rotations without progress | Show 1.5 s faint inward ghost line for nearest unsolved statue. |
| 80 s unresolved | When next unsolved statue reaches correct state, hold 0.7 s before another rotation can be accepted. |

No auto-solve, punishment, reset timer or free-angle beam physics.

## 16. Trial B state model - Echo of Light

| Symbol | World position | Role |
| --- | --- | --- |
| Leaf | Vector3(39.84,0.80,23.00) | Stage 1; closest to entry |
| Sun | Vector3(46.67,0.80,21.17) | Second symbol |
| Wave | Vector3(48.50,0.80,28.00) | Third symbol |
| Star | Vector3(41.67,0.80,29.83) | Fourth symbol |
| Central bud | Vector3(44.17,0.80,25.50) | R2.7; four persistent petals |

enum TrialBState {
    IDLE,
    INTRO,
    SHOWING_SEQUENCE,
    WAITING_FOR_INPUT,
    INPUT_SUCCESS,
    INPUT_ERROR,
    STAGE_SUCCESS,
    NEXT_STAGE,
    TRIAL_COMPLETE,
    SHARD_REVEALED,
}

| Stage | Displayed and entered sequence | Persistent result |
| --- | --- | --- |
| 1 | Leaf | Petal 1 opens |
| 2 | Leaf → Sun | Petal 2 opens |
| 3 | Leaf → Sun → Wave | Petal 3 opens; shard glow readable |
| 4 | Leaf → Sun → Wave → Star | Petal 4 opens; full shard reveal |

| Timing | Normal / assisted |
| --- | --- |
| Symbol glow | 0.75 s / 1.20 s |
| Gap | 0.40 s / 0.60 s |
| Intro | 1.00 s |
| Error settle | 0.80 s |
| Stage success | 1.20 s |
| Next-stage delay | 0.60 s |
| Final reveal | 2.40 s |
| Hint pulse interval | 2.00 s |

- Pads are disabled during SHOWING_SEQUENCE; enter events are ignored and never queued.

- Input accepted only in WAITING_FOR_INPUT and only from an armed pad.

- After activation, a pad remains unarmed until body exit or player center is >1.35 m from PadCenter.

- A pad occupied when WAITING begins starts unarmed.

- Wrong input resets only current_input_index=0 for current stage.

- Completed petals/stages never close after an error.

- Manual replay available within 2.5 m through E; clears partial input and does not increment fail count.

- Second failure uses slower replay; third and later failures pulse the next expected pad subtly.

- Leave platform clears partial current input, preserves completed stages and replays current stage on re-entry.

- Pad identity resolved through pads_by_id[symbol_id], never child order or world placement.

- Final stage latches solved state, emits trial_completed(&"trial_b") once, then calls ShardSlot_B.reveal().

- ShardSlot_B enables the shard, emits shard_available(&"Shard_04"), and later emits raw_shard_collected(actual_shard_node, &"Shard_04") from actual child SoulShard.collected; only RewardGate may emit admitted collection to Progress.

## 17. Environment transition model

| Phase | Saturation | Fog ratio | Duration / rules |
| --- | --- | --- | --- |
| INITIAL | 0.20 | 1.00 baseline | Immediate before controls; world alive/readable. |
| FIRST_SHARD_TRANSITION | 0.20→1.00 | 1.00→0.92 | 9.0 s; movement/camera/puzzles stay active. |
| COLOR_READY | 1.00 | 0.92 | Stable. |
| SECOND_SHARD_TRANSITION | Current→1.00 if needed | 0.92→0.55 | 7.0 s; independent fog tween; never cancel color restoration. |
| FOG_READY | 1.00 | 0.55 | Final still waits for center. |
| PORTAL_READY | 1.00 | 0.55 or calibrated | Stable placeholder state. |

- Use one level-local Environment resource or deep duplicate and reassign before mutation.

- adjustment_enabled and fog_enabled are startup validations.

- Separate _color_tween, _fog_tween, optional _light_tween ownership.

- Second shard collected before first 9 s transition ends must not strand saturation below 1.00.

- Environment transitions never call Player.set_controls_enabled(false).

- Activated sector/channel remains active as spatial memory.

- Missing optional EnvironmentVFX does not block color_ready or fog_ready.

# 18. Reward, environment, finale and portal lifecycle

## 18.1 Locked event and parallel-observation model for each trial

trial solved latch
-> trial_completed(trial_id)
-> ShardSlot.reveal()
-> collectible state applied
-> shard_available(shard_id)
-> actual SoulShard interaction/charge
-> actual reward_sequence_requested fan-out
   ├── shared ShardRewardSequenceController observes and owns presentation / Player lock / safe completion
   └── RewardGate observes and audits macro admission / release validity
-> actual SoulShard.collected
-> Level02ShardSlot.raw_shard_collected(actual_shard_node, shard_id)
-> RewardGate validates matching active admission and release state
   ├── valid -> admitted_shard_collected(shard_id)
   └── invalid/unadmitted -> irreversible reward blocker, no macro effect
-> exactly one Progress macro advancement only from admitted_shard_collected

The two request observers are parallel. The diagram does not claim RewardGate callback ordering before shared presentation. Puzzle completion, reveal, request, overlay confirmation/close, orb pulse, shared safe completion and fallback timer are not by themselves macro reward completion.

## 18.2 Either-order, parallel observation and concurrent handling

- A then B, B then A, solve both before collecting, collect A then B and collect B then A are canonical.

- Both shards may be visible/available simultaneously.

- Shared controller control locking plus spatial separation is the required normal-flow concurrency exclusion proof, but RewardGate does not control that presentation lock.

- RewardGate validates each request independently in parallel with the shared callback; it cannot delay or prevent shared presentation/safe completion.

- Duplicate, stale, unexpected, mismatched or second-active request creates an irreversible reward blocker even if shared code safe-completes a shard.

- raw_shard_collected without a matching active admission never reaches Progress and never starts an environment phase.

- Exactly one environment phase starts per first/second unique admitted_shard_collected.

- Shared safe completion is test evidence about technical completion only, not proof of canonical presentation, request ordering or macro admission.

## 18.3 Environment

Environment transitions remain those in Section 17. They never lock Player and cannot gate logical shard collection. Optional VFX loss may use an owner fallback for visual completion only; saturation/fog authority must still reach deterministic targets.

## 18.4 Fail-closed finale

Portal remains dormant unless exact LevelFinaleOverlay presentation starts successfully and actual closed occurs. No timer, missing overlay, false return, generic text, UI disappearance or controller teardown may simulate close. Owned Player lock is released on any failure/teardown.

## 18.5 Exclusive shared portal ownership

The adapter reports portal_activation_completed only from actual shared activation_completed. Shared LevelPortal alone owns formation, InteractionArea, overlap, loading and retry. transition_failed returns the shared portal to ACTIVE and re-enables interaction; Level_02 must preserve that retry path and prove one successful Level_03 transition after a forced failure.

# 19. Recovery and no-softlock baseline

- SoftReturnVolume covers the complete playable envelope below Y=-6.0 without creating a catch floor.

- Exact Player filtering and one duplicate/overlap latch prevent repeated teleport.

- Destination is one of four exact validated SafeAnchors selected by explicit registry and horizontal distance.

- Recovery suspends during active shard reward and main text; pending overlap is re-evaluated after the last suspension clears.

- Recovery writes only validated global_transform then velocity = Vector3.ZERO.

- Trial A orientations/locks, Trial B completed stages, shard availability/collection, environment phase and macro state persist through recovery.

- Unsafe external-teleport behavior during/after private step assist is a P0 failure and requires a separate narrow Player prerequisite.

- No death, damage, punishment, scene reload or puzzle reset.

# Slice 0 - Inspection-only Preflight

## Slice 0.1 Goal

Establish the exact implementation base, source packet, shared contracts, future path map and zero-diff evidence. No write is permitted.

## Slice 0.2 Preconditions

Run from a clean repository checkout. No branch creation, editor save, import persistence, commit, push or PR is allowed.

## Slice 0.3 Exact file scope

### CREATE

- NONE

### MODIFY

- NONE

### READ ONLY

- tests/levels/level_02/harness/Level02RecoveryHarness.tscn

- tests/levels/level_02/harness/level_02_recovery_harness.gd

- tests/levels/level_02/harness/level_02_recovery_harness.gd.uid

- tests/levels/level_02/harness/Level02BootstrapHarness.tscn

- tests/levels/level_02/harness/level_02_bootstrap_harness.gd

- tests/levels/level_02/harness/level_02_bootstrap_harness.gd.uid

- tests/levels/level_02/harness/Level02TrialAHarness.tscn

- tests/levels/level_02/harness/level_02_trial_a_harness.gd

- tests/levels/level_02/harness/level_02_trial_a_harness.gd.uid

- tests/levels/level_02/harness/Level02TrialBHarness.tscn

- tests/levels/level_02/harness/level_02_trial_b_harness.gd

- tests/levels/level_02/harness/level_02_trial_b_harness.gd.uid

- tests/levels/level_02/harness/Level02RewardEnvironmentHarness.tscn

- tests/levels/level_02/harness/level_02_reward_environment_harness.gd

- tests/levels/level_02/harness/level_02_reward_environment_harness.gd.uid

- tests/levels/level_02/harness/Level02FullFlowHarness.tscn

- tests/levels/level_02/harness/Level02FailureInjectionHarness.tscn

- tests/levels/level_02/harness/level_02_full_flow_harness.gd

- tests/levels/level_02/harness/level_02_failure_injection_harness.gd

- tests/levels/level_02/harness/level_02_full_flow_harness.gd.uid

- tests/levels/level_02/harness/level_02_failure_injection_harness.gd.uid

- AGENTS.md

- project.godot

- scenes/levels/Level_02.tscn

- scenes/levels/Level_03.tscn

- scenes/core/Player.tscn

- scripts/player/player_controller.gd

- scripts/player/camera_controller.gd

- scenes/core/SoulShard.tscn

- scripts/soul/soul_shard.gd

- scenes/core/ShardRewardSequenceController.tscn

- scripts/core/shard_reward_sequence_controller.gd

- scenes/ui/ShardRewardOverlay.tscn

- scripts/ui/shard_reward_overlay.gd

- scenes/ui/LevelFinaleOverlay.tscn

- scripts/ui/level_finale_overlay.gd

- scenes/core/SoulOrb_Follow.tscn

- scenes/core/SoulOrb_Base.tscn

- scripts/soul/soul_orb_follow.gd

- scenes/core/LevelPortal.tscn

- scripts/core/level_portal.gd

- scenes/core/SceneTransition.tscn

- scripts/core/scene_transition.gd

### READ ONLY - EXTERNAL PRODUCER ARTIFACTS

- Level_02_Visual_Master_Concept_Package.docx

- Level_02_Gameplay_Map_and_Level_Design_Spec.docx

- Level_02_Technical_Architecture_and_State_Model_v1.1.docx

- Level_02_Art_Production_Bible_v1.1.docx

- Level_02_Greybox_Development_Reference_v1.3.2.md

- Level_02_Greybox_Development_Reference_v1.3.2.docx

### READ ONLY - REPOSITORY METADATA

- GitHub default branch and exact main head SHA

- GitHub open PR map and active PR/base intersection

- PR #83 state, base/head and merge status

- git worktree/index status and zero-diff evidence

- source artifact filename/size/SHA-256 metadata

### TEMPORARY CREATE - REMOVE BEFORE COMMIT

- NONE

Slice 0 has no harness creation authority. It may inspect only whether the exact future harness paths conflict with existing files.

### CREATE - USER ARTIFACT OUTSIDE REPOSITORY WORKTREE

- NONE

### CONDITIONAL MATCHING .gd.uid

- NONE

Each sidecar is authorized only if its exact sibling script is actually created/modified in this slice. No other sidecar is authorized.

### FORBIDDEN

- All repository paths, external artifacts, generated outputs and mutations not explicitly authorized above. Modification of READ ONLY entries is forbidden.

Scope-consistency acceptance

- every path, artifact and metadata source named anywhere in this slice is present in exactly one scope category;

- no required dependency exists only in FORBIDDEN;

- persistent diff is a subset of CREATE + MODIFY + permitted matching .gd.uid;

- scope inconsistency is a hard stop before write and before commit.

## Slice 0.4 Nodes/scenes/scripts

Inspect repository metadata, all shared dependencies, the legacy Level_02 placeholder, target scene and the complete future literal path inventory.

## Slice 0.5 Public APIs and signals

No runtime API is implemented. Record exact shared signatures, signals, serialized exports and runtime-only P0 classification.

## Slice 0.6 Implementation steps

- Confirm clean worktree and exact default branch/head.

- Map all open PRs and intersections with Level_02/shared paths.

- Choose and record one valid base SHA.

- Verify every required file/API/signal/configuration and Level_03 target.

- Record filename, bytes and SHA-256 for the six-artifact packet.

- Compare v1.3.2 MD/DOCX table-by-table and version-by-version.

- Check future path conflicts for every literal CREATE path.

- Classify recovery/step, Trial A/stationary Shard_03, Trial B/stationary Shard_04 and reward/either-order/concurrency/environment evidence under Section 14.2: owning component proof may become TEMPORARY COMPONENT-RUNTIME PASS, while exact production natural-flow rows are DEFERRED TO G6 PRODUCTION NATURAL-FLOW; portal and transition proofs remain G6 production-only.

- Re-run status and prove zero diff.

## Slice 0.7 Automated/static checks

- exact main/base comparison;

- open PR search and per-path intersection report;

- file existence/signature checks;

- packet hash/size table;

- MD/DOCX semantic equivalence report;

- git status --short before/after identical and empty.

## Slice 0.8 Manual runtime checks

None. Opening Godot in a mode that saves imports/editor metadata is forbidden.

## Slice 0.9 Acceptance criteria

All mandatory static dependencies are PASS; no mandatory static NOT VERIFIED remains; one valid base is named; future paths do not conflict; packet equivalence passes; zero diff is proven.

Scope-consistency acceptance for Slice 0 must PASS before commit or gate completion.

## Slice 0.10 Rollback plan

No rollback is needed because no write is permitted. Any observed diff is restored externally and preflight restarts from clean checkout.

## Slice 0.11 Risks

Hidden active PR, stale packet, inaccessible source artifact, shared signature drift or existing future-path collision.

## Slice 0.12 Stop conditions

Any non-clean worktree; unresolved PR/base choice; missing/unreadable packet artifact; MD/DOCX mismatch; missing Level_03; mandatory static API mismatch; any created/generated file.

## Slice 0.13 Out of scope

All implementation, branch, commit, push, PR and runtime/rendered gameplay work.

## Slice 0.14 Handoff format

Use Section 31. For Slice 0, include exact scope diff, checks, PASS/FAIL/NOT VERIFIED evidence, and PR: N/A until G7B unless remote closure has created and verified the single PR.

## Slice 0.15 Internal gate result

PASS ends with exact final line WAITING FOR APPLY and Commit SHA: N/A. Any blocker ends with exact final line PREFLIGHT BLOCKED - APPLY NOT ACCEPTED.

# Slice 1 - Spatial Shell and Recovery Foundation

## Slice 1.1 Goal

Create the exact primitive 1+3 spatial greybox, Player/Camera/SoulOrb placement and no-penalty recovery foundation without arming Arrival or trials.

## Slice 1.2 Preconditions

Slice 0 PASS, one APPLY, clean approved base, feature branch created and verified.

## Slice 1.3 Exact file scope

### CREATE

- scenes/levels/level_02/blocks/Block_02_00_CentralArena.tscn

- scenes/levels/level_02/blocks/Block_02_01_Arrival.tscn

- scenes/levels/level_02/blocks/Block_02_02_TrialA.tscn

- scenes/levels/level_02/blocks/Block_02_03_TrialB.tscn

- scenes/levels/level_02/blocks/Block_02_04_RoutesAndBoundaries.tscn

- scenes/levels/level_02/gameplay/Level02SoftReturnVolume.tscn

- scripts/levels/level_02/level_02_soft_return_volume.gd

### MODIFY

- scenes/levels/Level_02.tscn

### READ ONLY

- AGENTS.md

- scenes/core/Player.tscn

- scripts/player/player_controller.gd

- scripts/player/camera_controller.gd

- scenes/core/SoulOrb_Follow.tscn

### READ ONLY - EXTERNAL PRODUCER ARTIFACTS

- Level_02_Gameplay_Map_and_Level_Design_Spec.docx

- Level_02_Art_Production_Bible_v1.1.docx

- Level_02_Greybox_Development_Reference_v1.3.2.md

- Level_02_Greybox_Development_Reference_v1.3.2.docx

### READ ONLY - REPOSITORY METADATA

- git status --short --branch

- git rev-parse HEAD and approved base SHA

- git diff --check and exact changed-file list

- current branch name and accepted prior slice commit chain

### TEMPORARY CREATE - REMOVE BEFORE COMMIT

- tests/levels/level_02/harness/Level02RecoveryHarness.tscn

- tests/levels/level_02/harness/level_02_recovery_harness.gd

- tests/levels/level_02/harness/level_02_recovery_harness.gd.uid

These exact harness files are authorized only in Slice 1 and only for tests owned by Slice 1. Under Section 14.2 they may establish TEMPORARY COMPONENT-RUNTIME PASS only with real production Level_02-local scripts/scenes, real shared READ ONLY dependencies, no production test-only API/branch/bypass, no synthesized authoritative lifecycle event, and test-only placement/input/failure conditions that observe production outputs. They are never production authority and do not establish production natural-flow P0. They and their matching temporary .gd.uid must be removed before this slice commit; their absence is a commit prerequisite and is rechecked at G7A. A persistent harness diff is a blocker.

### CREATE - USER ARTIFACT OUTSIDE REPOSITORY WORKTREE

- NONE

### CONDITIONAL MATCHING .gd.uid

- scripts/levels/level_02/level_02_soft_return_volume.gd.uid

Each sidecar is authorized only if its exact sibling script is actually created/modified in this slice. No other sidecar is authorized.

### FORBIDDEN

- All repository paths, external artifacts, generated outputs and mutations not explicitly authorized above. Modification of READ ONLY entries is forbidden.

Scope-consistency acceptance

- every path, artifact and metadata source named anywhere in this slice is present in exactly one scope category;

- no required dependency exists only in FORBIDDEN;

- persistent diff is a subset of CREATE + MODIFY + permitted matching .gd.uid;

- scope inconsistency is a hard stop before write and before commit.

## Slice 1.4 Nodes/scenes/scripts

Five block scenes, exact PlayerRoot/CameraRoot/SoulOrbRoot, SafetyRoot, four SafeAnchors and one SoftReturnVolume. No gameplay controller is armed.

## Slice 1.5 Public APIs and signals

prepare_recovery_registry() -> bool, commit_recovery_registry(run_generation) -> void, suspension writer APIs, optional diagnostic recovered(anchor_id).

## Slice 1.6 Implementation steps

- Replace placeholder geometry with exact primitive blocks/routes/boundaries.

- Instantiate one Player, exact FollowCamera and one SoulOrb_Follow.

- Author four exact SafeAnchors and SoftReturnVolume below Y=-6.

- Author Player controls/input and SoftReturnVolume as SERIALIZED_BOOTSTRAP_INERT; no recovery callback may act before commit. No LevelManager, SoulShard, PoemRewardUI or active portal.

- Implement validated-transform + zero-velocity recovery only.

- Use only Level02RecoveryHarness for Slice 1 recovery/duplicate/step-assist component cases, then delete the exact harness scene/script/temporary sidecar before commit.

## Slice 1.7 Automated/static checks

- parser/resource load for all created scenes/scripts;

- static coordinate/radius/route/opening/slope checks;

- exact literal diff and UID audit;

- RecoveryHarness runs only owning tests and is absent with its temporary .gd.uid before commit;

- serialized Player/SoftReturn baseline is inert before _ready();

- no catch floor or Level_03/shared diff.

## Slice 1.8 Manual runtime checks

Run through the exact RecoveryHarness with real Player/Camera/SoulOrb, exact production block scenes and the real READ ONLY Player scripts:

- traverse every route with harness-provided start placement/input and no mandatory jump;

- verify route sightlines, boundary openings and camera behavior;

- fall from each platform/route and observe production recovery output;

- create duplicate/overlapping recovery conditions without synthetic recovery completion;

- exercise recovery during/after step assist and stale velocity through real movement/input.

A factual result is recorded as TEMPORARY COMPONENT-RUNTIME PASS. Production P0-RC04 remains DEFERRED TO G6 PRODUCTION NATURAL-FLOW and is not claimed here.

## Slice 1.9 Acceptance criteria

Geometry is within TRANSFORM_EPSILON = 0.001 for transform comparisons; all routes are readable and traversable in the exact owning harness; recovery preserves transform safety and state; the recovery/step capability has factual TEMPORARY COMPONENT-RUNTIME PASS; production P0-RC04 is explicitly recorded DEFERRED TO G6 PRODUCTION NATURAL-FLOW; Player and SoftReturn are serialized inert before validation; no gameplay beat is armed; exact RecoveryHarness files are absent from persistent diff.

Scope-consistency acceptance for Slice 1 must PASS before commit or gate completion.

## Slice 1.10 Rollback plan

Revert only the exact CREATE/MODIFY paths in this slice. Never edit Player or broader geometry to hide a recovery defect.

## Slice 1.11 Risks

Player private step transient may survive external teleport; boundary collider may reduce route openings; camera may clip on rim.

## Slice 1.12 Stop conditions

Any mandatory geometry mismatch, active serialized Player/SoftReturn behavior, missing or failed TEMPORARY COMPONENT-RUNTIME PASS, unsafe recovery through public behavior, unauthorized/synthetic authoritative event, production test-only branch/bypass, persistent RecoveryHarness file, unmapped DEFERRED/NOT VERIFIED, need to edit Player/shared files, or missing owning-component route/camera evidence. The exact mapped production P0-RC04 deferral alone is not a G1 stop after its paired component PASS.

## Slice 1.13 Out of scope

Arrival, trials, shards, environment, finale, portal, final art and other levels.

## Slice 1.14 Handoff format

Use Section 31. For Slice 1, include exact scope diff, checks, PASS/FAIL/NOT VERIFIED evidence, and PR: N/A until G7B unless remote closure has created and verified the single PR.

## Slice 1.15 Internal gate result

G1 PASS -> commit and continue to Slice 2 only when recovery/step evidence is TEMPORARY COMPONENT-RUNTIME PASS, P0-RC04 is explicitly DEFERRED TO G6 PRODUCTION NATURAL-FLOW, harness-removal/scope checks PASS and no other mandatory item is deferred or NOT VERIFIED. Otherwise stop.

# Slice 2 - Atomic Startup, Arrival and Central Progress Shell

## Slice 2.1 Goal

Create the minimal validator/contract/progress architecture plus Arrival and central arena presentation while production remains inert until all later mandatory domains exist.

## Slice 2.2 Preconditions

Slice 1 committed and G1 PASS. Production scene has exact shell and recovery registry.

## Slice 2.3 Exact file scope

### CREATE

- scenes/levels/level_02/gameplay/Level02ProgressController.tscn

- scenes/levels/level_02/gameplay/Level02ArrivalGameplay.tscn

- scenes/levels/level_02/gameplay/Level02CentralArenaGameplay.tscn

- scenes/levels/level_02/vfx/Level02ArrivalVFX.tscn

- scenes/levels/level_02/vfx/Level02CentralLightVFX.tscn

- scripts/levels/level_02/level_02_contract.gd

- scripts/levels/level_02/level_02_runtime_contract_validator.gd

- scripts/levels/level_02/level_02_progress_controller.gd

- scripts/levels/level_02/level_02_arrival_controller.gd

- scripts/levels/level_02/level_02_central_arena_controller.gd

- scripts/levels/level_02/level_02_central_vfx_adapter.gd

### MODIFY

- scenes/levels/Level_02.tscn

### READ ONLY

- AGENTS.md

- scripts/player/player_controller.gd

- scripts/player/camera_controller.gd

### READ ONLY - EXTERNAL PRODUCER ARTIFACTS

- Level_02_Technical_Architecture_and_State_Model_v1.1.docx

- Level_02_Gameplay_Map_and_Level_Design_Spec.docx

- Level_02_Greybox_Development_Reference_v1.3.2.md

- Level_02_Greybox_Development_Reference_v1.3.2.docx

### READ ONLY - REPOSITORY METADATA

- git status --short --branch

- git rev-parse HEAD and approved base SHA

- git diff --check and exact changed-file list

- current branch name and accepted prior slice commit chain

### TEMPORARY CREATE - REMOVE BEFORE COMMIT

- tests/levels/level_02/harness/Level02BootstrapHarness.tscn

- tests/levels/level_02/harness/level_02_bootstrap_harness.gd

- tests/levels/level_02/harness/level_02_bootstrap_harness.gd.uid

These exact harness files are authorized only in Slice 2 and only for bootstrap validation/failure tests owned by Slice 2. They use real production validator/domain objects and real shared READ ONLY dependencies, may create only plan/path/dependency/failure conditions, may not synthesize gameplay lifecycle success and do not establish production natural-flow P0. They and their matching temporary .gd.uid must be removed before this slice commit; their absence is a commit prerequisite and is rechecked at G7A. A persistent harness diff is a blocker.

### CREATE - USER ARTIFACT OUTSIDE REPOSITORY WORKTREE

- NONE

### CONDITIONAL MATCHING .gd.uid

- scripts/levels/level_02/level_02_contract.gd.uid

- scripts/levels/level_02/level_02_runtime_contract_validator.gd.uid

- scripts/levels/level_02/level_02_progress_controller.gd.uid

- scripts/levels/level_02/level_02_arrival_controller.gd.uid

- scripts/levels/level_02/level_02_central_arena_controller.gd.uid

- scripts/levels/level_02/level_02_central_vfx_adapter.gd.uid

Each sidecar is authorized only if its exact sibling script is actually created/modified in this slice. No other sidecar is authorized.

### FORBIDDEN

- All repository paths, external artifacts, generated outputs and mutations not explicitly authorized above. Modification of READ ONLY entries is forbidden.

Scope-consistency acceptance

- every path, artifact and metadata source named anywhere in this slice is present in exactly one scope category;

- no required dependency exists only in FORBIDDEN;

- persistent diff is a subset of CREATE + MODIFY + permitted matching .gd.uid;

- scope inconsistency is a hard stop before write and before commit.

## Slice 2.4 Nodes/scenes/scripts

LevelRuntimeRoot validator/progress nodes, ArrivalGameplay, CentralArenaGameplay, ArrivalVFX and CentralLightVFX. Missing later domains keep production SERIALIZED_BOOTSTRAP_INERT / macro BOOTSTRAP_INERT.

## Slice 2.5 Public APIs and signals

Validator serialized-inert validation/prepare/plan/barrier/commit API, exactly-one validation signals, Progress/Player/Arrival inert/arm APIs, central presence/final-visual signals and TRANSFORM_EPSILON = 0.001 comparison helpers. No startup prepare method may mutate runtime state.

## Slice 2.6 Implementation steps

- Implement canonical IDs/copy/maps and epsilon-based transform comparison helpers.

- Implement the validator generation/outcome latch and immutable-after-prepare plan builder.

- Implement side-effect-free prepare for currently owned domains: exact validation plus planned hidden/inert writes, planned local connections and planned domain commit actions only.

- Implement the final commit-eligibility barrier with immediate object/callable/plan revalidation and no yield between barrier and commit.

- Implement infallible synchronous commit infrastructure and deterministic ordering; Progress -> Player controls/process -> Arrival remains the final enable sequence.

- Keep production Level_02 bootstrap-inert because Trial/Reward/Finale/Portal mandatory plans are incomplete until later slices.

- Implement Arrival, central sectors/presence and placeholder VFX without activating them in production before the complete Slice 6 commit.

- Author all Slice 2 production nodes with SERIALIZED_BOOTSTRAP_INERT defaults and validate them rather than creating inertness in prepare.

- Use only Level02BootstrapHarness to mutate serialized properties, paths, plans and Callables for Slice 2 UT cases; prove zero pre-commit mutation and delete the exact harness files before commit.

## Slice 2.7 Automated/static checks

- ST-SI01, UT-SI01 and UT-SI02 run through the exact BootstrapHarness; active serialized shard/Arrival/Trial/Portal stand-ins fail once with no commit;

- valid prepare produces complete plans and zero runtime mutation;

- invalid NodePath/type/ID/copy/signal/transform produces one validation_failed, zero commit and zero arm;

- final barrier rejects changed identity, invalid Callable, pre-existing unexpected connection or mutated plan;

- commit API is void/infallible, synchronous, has no await/deferred mutation and orders Progress -> Player controls/process -> Arrival last;

- exactly-one outcome per generation and no failure-to-rollback path after commit begins;

- TRANSFORM_EPSILON = 0.001 is used for every transform comparison;

- parser/resource/UID/diff/scope-consistency checks;

- exact BootstrapHarness scene/script/temporary sidecar absent before commit.

## Slice 2.8 Manual runtime checks

- component-run Arrival input and idle paths in its own scene;

- central presence enter/exit and one-shot final visual component checks;

- production Level_02 remains inert, with no active Arrival or trial.

## Slice 2.9 Acceptance criteria

Validator component proves authored SERIALIZED_BOOTSTRAP_INERT, prepare validation/plan-only behavior, final baseline barrier, infallible Progress -> Player -> Arrival commit order, exactly-one outcome and no partial state. Production remains macro BOOTSTRAP_INERT until Slice 6; exact BootstrapHarness files are absent. Scope-consistency acceptance passes and persistent diff is an exact subset of this slice authorization.

## Slice 2.10 Rollback plan

Revert exact Slice 2 files only. Do not weaken mandatory validation to make an incomplete production scene arm.

## Slice 2.11 Risks

Accidental side effects during prepare, duplicate signal connection, current-scene lookup fallback or sector identity by child order.

## Slice 2.12 Stop conditions

Any active serialized mandatory domain, pre-commit mutation, prepare-time signal connection or shared registration, commit method with a false/error/rollback branch, await/deferred startup commit, wrong Progress -> Player -> Arrival order, persistent BootstrapHarness file, raw floating-point transform equality, duplicate outcome, partial arm, scope inconsistency or shared-file need.

## Slice 2.13 Out of scope

Trial implementations, reward/environment integration, main text, portal activation and final production start.

## Slice 2.14 Handoff format

Use Section 31. For Slice 2, include exact scope diff, checks, PASS/FAIL/NOT VERIFIED evidence, and PR: N/A until G7B unless remote closure has created and verified the single PR.

## Slice 2.15 Internal gate result

G2 PASS -> commit and continue to Slice 3. FAIL or mandatory NOT VERIFIED -> stop.

# Slice 3 - Trial A - Three Beams and Shard_03 Slot

## Slice 3.1 Goal

Implement the complete deterministic Trial A component and hidden/reveal lifecycle for Shard_03 without global reward/environment authority.

## Slice 3.2 Preconditions

Slice 2 committed and G2 PASS. Contract constants and production inert boundary exist.

## Slice 3.3 Exact file scope

### CREATE

- scenes/levels/level_02/gameplay/TrialA_ThreeBeams.tscn

- scenes/levels/level_02/gameplay/TrialA_BeamStatue.tscn

- scenes/levels/level_02/gameplay/Level02ShardSlot.tscn

- scenes/levels/level_02/vfx/Level02TrialAVFX.tscn

- scripts/levels/level_02/trial_a_controller.gd

- scripts/levels/level_02/trial_a_beam_statue.gd

- scripts/levels/level_02/level_02_shard_slot.gd

- scripts/levels/level_02/trial_a_vfx_adapter.gd

### MODIFY

- scenes/levels/Level_02.tscn

### READ ONLY

- AGENTS.md

- scenes/core/SoulShard.tscn

- scripts/soul/soul_shard.gd

- scenes/core/WorldInteractionPrompt.tscn

### READ ONLY - EXTERNAL PRODUCER ARTIFACTS

- Level_02_Gameplay_Map_and_Level_Design_Spec.docx

- Level_02_Greybox_Development_Reference_v1.3.2.md

- Level_02_Greybox_Development_Reference_v1.3.2.docx

### READ ONLY - REPOSITORY METADATA

- git status --short --branch

- git rev-parse HEAD and approved base SHA

- git diff --check and exact changed-file list

- current branch name and accepted prior slice commit chain

### TEMPORARY CREATE - REMOVE BEFORE COMMIT

- tests/levels/level_02/harness/Level02TrialAHarness.tscn

- tests/levels/level_02/harness/level_02_trial_a_harness.gd

- tests/levels/level_02/harness/level_02_trial_a_harness.gd.uid

These exact harness files are authorized only in Slice 3 and only for tests owned by Slice 3. Under Section 14.2 they may establish TEMPORARY COMPONENT-RUNTIME PASS only with real production Level_02-local scripts/scenes, real shared READ ONLY dependencies, no production test-only API/branch/bypass, no synthesized authoritative lifecycle event, and test-only placement/input/failure conditions that observe production outputs. They are never production authority and do not establish production natural-flow P0. They and their matching temporary .gd.uid must be removed before this slice commit; their absence is a commit prerequisite and is rechecked at G7A. A persistent harness diff is a blocker.

### CREATE - USER ARTIFACT OUTSIDE REPOSITORY WORKTREE

- NONE

### CONDITIONAL MATCHING .gd.uid

- scripts/levels/level_02/trial_a_controller.gd.uid

- scripts/levels/level_02/trial_a_beam_statue.gd.uid

- scripts/levels/level_02/level_02_shard_slot.gd.uid

- scripts/levels/level_02/trial_a_vfx_adapter.gd.uid

Each sidecar is authorized only if its exact sibling script is actually created/modified in this slice. No other sidecar is authorized.

### FORBIDDEN

- All repository paths, external artifacts, generated outputs and mutations not explicitly authorized above. Modification of READ ONLY entries is forbidden.

Scope-consistency acceptance

- every path, artifact and metadata source named anywhere in this slice is present in exactly one scope category;

- no required dependency exists only in FORBIDDEN;

- persistent diff is a subset of CREATE + MODIFY + permitted matching .gd.uid;

- scope inconsistency is a hard stop before write and before commit.

## Slice 3.4 Nodes/scenes/scripts

Three exact BeamStatues, TrialAController, receiver markers, ShardSlot_A with shared SoulShard and TrialAVFX.

## Slice 3.5 Public APIs and signals

Fixed rotate/interact/lock methods, trial_completed(&"trial_a"), Slot hidden/reveal/read APIs, shard_available(&"Shard_03"), raw request/collected forwarding for later gate.

## Slice 3.6 Implementation steps

- Implement fixed 0->1->2->0 statue cycle and exact initial states.

- Preserve locks/indices across leave/re-enter and all assistance thresholds.

- Latch solved, emit trial_completed, then reveal one exact Shard_03.

- Author Trial A interactions and Shard_03 as SERIALIZED_BOOTSTRAP_INERT; prepare validates those serialized values and commit only reasserts them.

- Implement deferred-safe stationary-overlap refresh if possible using Level-local public behavior; do not edit SoulShard.

- Use only Level02TrialAHarness for Slice 3 deterministic, duplicate, reveal and mutated-inert component cases, then remove it and its temporary sidecar before commit.

## Slice 3.7 Automated/static checks

- statue cycle/cooldown/duplicate/locked-state tests;

- exact event order and one reveal;

- exact ID/text/placement checks;

- no global Progress/environment mutation;

- parser/resource/UID/diff checks;

- TrialAHarness owns only Slice 3 tests and is absent with its temporary .gd.uid before commit.

## Slice 3.8 Manual runtime checks

Run through the exact TrialAHarness using the real Trial A/ShardSlot/SoulShard scenes and real shared READ ONLY dependencies:

- solve normally and after leave/re-enter through real interaction input;

- trigger 35/55/80 s assistance through real timers/state;

- place the real Player inside the future collection radius before reveal, solve through production input, then observe reveal/interact/actual collection without exit/re-entry;

- verify early interaction is impossible and no authoritative request/collection is synthesized by the harness.

A factual result is TEMPORARY COMPONENT-RUNTIME PASS. Production stationary Shard_03 and natural Trial A P0 remain DEFERRED TO G6 PRODUCTION NATURAL-FLOW.

## Slice 3.9 Acceptance criteria

Trial A and stationary Shard_03 component behavior have factual TEMPORARY COMPONENT-RUNTIME PASS; Trial A and Shard_03 are serialized inert before validator prepare; production P0-TA01/P0-TA02/P0-TA08/P0-RW08 are recorded DEFERRED TO G6 PRODUCTION NATURAL-FLOW; raw actual collected is not yet accepted as production macro progress; production remains bootstrap-inert; exact TrialAHarness files are absent from persistent diff.

Scope-consistency acceptance for Slice 3 must PASS before commit or gate completion.

## Slice 3.10 Rollback plan

Revert exact Slice 3 paths. Never change shared SoulShard to force PASS inside this slice.

## Slice 3.11 Risks

Stationary overlap may not refresh when Area monitoring is enabled; reveal ordering may emit availability before collision state applies.

## Slice 3.12 Stop conditions

Missing or failed TEMPORARY COMPONENT-RUNTIME PASS, component stationary-overlap failure, active serialized Trial A/Shard_03, early interaction, duplicate reveal/collection, synthesized authoritative request/collection, production test-only branch/bypass, persistent TrialAHarness file, unmapped DEFERRED/NOT VERIFIED, wrong exact copy, or need for shared SoulShard modification. The mapped production P0 deferral alone is not a G3 stop after component PASS.

## Slice 3.13 Out of scope

Trial B, shared reward controller integration, environment, main text, portal and final arming.

## Slice 3.14 Handoff format

Use Section 31. For Slice 3, include exact scope diff, checks, PASS/FAIL/NOT VERIFIED evidence, and PR: N/A until G7B unless remote closure has created and verified the single PR.

## Slice 3.15 Internal gate result

G3 PASS -> commit and continue to Slice 4 only when Trial A/stationary Shard_03 evidence is TEMPORARY COMPONENT-RUNTIME PASS, mapped production P0 is DEFERRED TO G6 PRODUCTION NATURAL-FLOW, harness-removal/scope checks PASS and no other mandatory item is deferred or NOT VERIFIED. Otherwise stop.

# Slice 4 - Trial B - Echo of Light and Shard_04 Slot

## Slice 4.1 Goal

Implement the fixed cumulative Trial B component and second exact shard slot while preserving either-order and solve-both-before-collecting semantics.

## Slice 4.2 Preconditions

Slice 3 committed and G3 PASS with Trial A/stationary Shard_03 TEMPORARY COMPONENT-RUNTIME PASS and the exact production P0 deferral recorded for G6.

## Slice 4.3 Exact file scope

### CREATE

- scenes/levels/level_02/gameplay/TrialB_EchoOfLight.tscn

- scenes/levels/level_02/gameplay/TrialB_SymbolPad.tscn

- scenes/levels/level_02/vfx/Level02TrialBVFX.tscn

- scripts/levels/level_02/trial_b_controller.gd

- scripts/levels/level_02/trial_b_symbol_pad.gd

- scripts/levels/level_02/trial_b_replay_interactor.gd

- scripts/levels/level_02/trial_b_vfx_adapter.gd

### MODIFY

- scenes/levels/Level_02.tscn

### READ ONLY

- AGENTS.md

- scenes/core/SoulShard.tscn

- scripts/soul/soul_shard.gd

- scenes/levels/level_02/gameplay/Level02ShardSlot.tscn

- scripts/levels/level_02/level_02_shard_slot.gd

### READ ONLY - EXTERNAL PRODUCER ARTIFACTS

- Level_02_Gameplay_Map_and_Level_Design_Spec.docx

- Level_02_Greybox_Development_Reference_v1.3.2.md

- Level_02_Greybox_Development_Reference_v1.3.2.docx

### READ ONLY - REPOSITORY METADATA

- git status --short --branch

- git rev-parse HEAD and approved base SHA

- git diff --check and exact changed-file list

- current branch name and accepted prior slice commit chain

### TEMPORARY CREATE - REMOVE BEFORE COMMIT

- tests/levels/level_02/harness/Level02TrialBHarness.tscn

- tests/levels/level_02/harness/level_02_trial_b_harness.gd

- tests/levels/level_02/harness/level_02_trial_b_harness.gd.uid

These exact harness files are authorized only in Slice 4 and only for tests owned by Slice 4. Under Section 14.2 they may establish TEMPORARY COMPONENT-RUNTIME PASS only with real production Level_02-local scripts/scenes, real shared READ ONLY dependencies, no production test-only API/branch/bypass, no synthesized authoritative lifecycle event, and test-only placement/input/failure conditions that observe production outputs. They are never production authority and do not establish production natural-flow P0. They and their matching temporary .gd.uid must be removed before this slice commit; their absence is a commit prerequisite and is rechecked at G7A. A persistent harness diff is a blocker.

### CREATE - USER ARTIFACT OUTSIDE REPOSITORY WORKTREE

- NONE

### CONDITIONAL MATCHING .gd.uid

- scripts/levels/level_02/trial_b_controller.gd.uid

- scripts/levels/level_02/trial_b_symbol_pad.gd.uid

- scripts/levels/level_02/trial_b_replay_interactor.gd.uid

- scripts/levels/level_02/trial_b_vfx_adapter.gd.uid

Each sidecar is authorized only if its exact sibling script is actually created/modified in this slice. No other sidecar is authorized.

### FORBIDDEN

- All repository paths, external artifacts, generated outputs and mutations not explicitly authorized above. Modification of READ ONLY entries is forbidden.

Scope-consistency acceptance

- every path, artifact and metadata source named anywhere in this slice is present in exactly one scope category;

- no required dependency exists only in FORBIDDEN;

- persistent diff is a subset of CREATE + MODIFY + permitted matching .gd.uid;

- scope inconsistency is a hard stop before write and before commit.

## Slice 4.4 Nodes/scenes/scripts

Four ID-based SymbolPads, TrialBController, ReplayInteractor, exact timers, persistent petals, ShardSlot_B instance and TrialBVFX.

## Slice 4.5 Public APIs and signals

Pad arming APIs, replay interactor API, fixed sequence FSM, trial_completed(&"trial_b"), one shard_available(&"Shard_04") and raw actual request/collected forwarding.

## Slice 4.6 Implementation steps

- Build pads_by_id and fixed leaf/sun/wave/star sequence independent of child order.

- Implement display lock, occupied-pad unarmed rule, step-off/rearm and duplicate callback guards.

- Preserve completed stages; clear only partial current input on error/leave.

- Implement replay and second/third failure assistance.

- Author Trial B interactions and Shard_04 as SERIALIZED_BOOTSTRAP_INERT; prepare validates rather than disables them.

- Latch solved, emit trial_completed, then reveal exact Shard_04.

- Prove stationary pre-overlap as in Slice 3.

- Use only Level02TrialBHarness for Slice 4 sequence, occupancy, duplicate, persistence, reveal and mutated-inert cases, then remove it and its temporary sidecar before commit.

## Slice 4.7 Automated/static checks

- fixed-sequence and wrong-input tests;

- occupied pad, duplicate callback, child reorder and third-failure tests;

- persistent stage/re-entry/replay tests;

- exact event order/reveal once/ID/text checks;

- parser/resource/UID/diff checks;

- TrialBHarness owns only Slice 4 tests and is absent with its temporary .gd.uid before commit.

## Slice 4.8 Manual runtime checks

Run through the exact TrialBHarness using the real Trial B/ShardSlot/SoulShard scenes and real shared READ ONLY dependencies:

- complete all stages, wrong-input and replay paths through real input;

- leave/re-enter with partial Stage 3 and observe production persistence;

- remain on a real pad across activation and observe step-off/rearm behavior;

- place the real Player inside future Shard_04 radius before reveal, solve through production input and observe actual interaction/collection without exit/re-entry;

- do not synthesize authoritative request or collection.

A factual result is TEMPORARY COMPONENT-RUNTIME PASS. Production stationary Shard_04 and natural Trial B P0 remain DEFERRED TO G6 PRODUCTION NATURAL-FLOW.

## Slice 4.9 Acceptance criteria

Trial B and stationary Shard_04 component behavior have factual TEMPORARY COMPONENT-RUNTIME PASS; Trial B and Shard_04 are serialized inert before validator prepare; both trial scenes can remain solved and both shards available simultaneously under component conditions; production P0-TB01/P0-TB02/P0-TB10/P0-RW09 are recorded DEFERRED TO G6 PRODUCTION NATURAL-FLOW; production still does not accept global collection until Slice 5; exact TrialBHarness files are absent from persistent diff.

Scope-consistency acceptance for Slice 4 must PASS before commit or gate completion.

## Slice 4.10 Rollback plan

Revert exact Slice 4 files only. Do not alter shared pad/player/shard systems.

## Slice 4.11 Risks

Same-frame pad signals, occupied pad activation, stale timers or reveal before final stage latch.

## Slice 4.12 Stop conditions

Any fixed-sequence drift, missing or failed TEMPORARY COMPONENT-RUNTIME PASS, component stationary-overlap failure, active serialized Trial B/Shard_04, stage reset, duplicate reveal, synthesized authoritative request/collection, production test-only branch/bypass, persistent TrialBHarness file, unmapped DEFERRED/NOT VERIFIED, wrong copy or shared-file need. The mapped production P0 deferral alone is not a G4 stop after component PASS.

## Slice 4.13 Out of scope

Reward admission, environment phases, finale, portal and final production arming.

## Slice 4.14 Handoff format

Use Section 31. For Slice 4, include exact scope diff, checks, PASS/FAIL/NOT VERIFIED evidence, and PR: N/A until G7B unless remote closure has created and verified the single PR.

## Slice 4.15 Internal gate result

G4 PASS -> commit and continue to Slice 5 only when Trial B/stationary Shard_04 evidence is TEMPORARY COMPONENT-RUNTIME PASS, mapped production P0 is DEFERRED TO G6 PRODUCTION NATURAL-FLOW, harness-removal/scope checks PASS and no other mandatory item is deferred or NOT VERIFIED. Otherwise stop.

# Slice 5 - Reward Admission and Environment Progression

## Slice 5.1 Goal

Integrate both exact shards with current shared reward flow through local admission validation, implement order-independent actual-collected progression and race-safe environment phases.

## Slice 5.2 Preconditions

Slice 4 committed and G4 PASS. Both shard components have owning TEMPORARY COMPONENT-RUNTIME PASS; their production natural-flow and stationary proofs are explicitly deferred to G6.

## Slice 5.3 Exact file scope

### CREATE

- scenes/levels/level_02/state/Level02EnvironmentState.tscn

- scenes/levels/level_02/vfx/Level02EnvironmentVFX.tscn

- scripts/levels/level_02/level_02_reward_gate.gd

- scripts/levels/level_02/level_02_environment_state_controller.gd

- scripts/levels/level_02/level_02_environment_vfx_adapter.gd

### MODIFY

- scenes/levels/Level_02.tscn

- scenes/levels/level_02/gameplay/Level02ProgressController.tscn

- scripts/levels/level_02/level_02_progress_controller.gd

- scripts/levels/level_02/level_02_runtime_contract_validator.gd

### READ ONLY

- AGENTS.md

- scenes/core/SoulShard.tscn

- scripts/soul/soul_shard.gd

- scenes/core/ShardRewardSequenceController.tscn

- scripts/core/shard_reward_sequence_controller.gd

- scenes/ui/ShardRewardOverlay.tscn

- scripts/ui/shard_reward_overlay.gd

- scenes/core/SoulOrb_Follow.tscn

- scripts/player/player_controller.gd

- scripts/player/camera_controller.gd

- scenes/levels/level_02/gameplay/Level02ShardSlot.tscn

- scripts/levels/level_02/level_02_shard_slot.gd

### READ ONLY - EXTERNAL PRODUCER ARTIFACTS

- Level_02_Technical_Architecture_and_State_Model_v1.1.docx

- Level_02_Gameplay_Map_and_Level_Design_Spec.docx

- Level_02_Greybox_Development_Reference_v1.3.2.md

- Level_02_Greybox_Development_Reference_v1.3.2.docx

### READ ONLY - REPOSITORY METADATA

- git status --short --branch

- git rev-parse HEAD and approved base SHA

- git diff --check and exact changed-file list

- current branch name and accepted prior slice commit chain

### TEMPORARY CREATE - REMOVE BEFORE COMMIT

- tests/levels/level_02/harness/Level02RewardEnvironmentHarness.tscn

- tests/levels/level_02/harness/level_02_reward_environment_harness.gd

- tests/levels/level_02/harness/level_02_reward_environment_harness.gd.uid

These exact harness files are authorized only in Slice 5 and only for tests owned by Slice 5. Under Section 14.2 they may establish TEMPORARY COMPONENT-RUNTIME PASS only with real production Level_02-local scripts/scenes, real shared READ ONLY dependencies, no production test-only API/branch/bypass, no synthesized authoritative lifecycle event, and test-only placement/input/failure conditions that observe production outputs. They are never production authority and do not establish production natural-flow P0. They and their matching temporary .gd.uid must be removed before this slice commit; their absence is a commit prerequisite and is rechecked at G7A. A persistent harness diff is a blocker.

### CREATE - USER ARTIFACT OUTSIDE REPOSITORY WORKTREE

- NONE

### CONDITIONAL MATCHING .gd.uid

- scripts/levels/level_02/level_02_reward_gate.gd.uid

- scripts/levels/level_02/level_02_environment_state_controller.gd.uid

- scripts/levels/level_02/level_02_environment_vfx_adapter.gd.uid

- scripts/levels/level_02/level_02_progress_controller.gd.uid

- scripts/levels/level_02/level_02_runtime_contract_validator.gd.uid

Each sidecar is authorized only if its exact sibling script is actually created/modified in this slice. No other sidecar is authorized.

### FORBIDDEN

- All repository paths, external artifacts, generated outputs and mutations not explicitly authorized above. Modification of READ ONLY entries is forbidden.

Scope-consistency acceptance

- every path, artifact and metadata source named anywhere in this slice is present in exactly one scope category;

- no required dependency exists only in FORBIDDEN;

- persistent diff is a subset of CREATE + MODIFY + permitted matching .gd.uid;

- scope inconsistency is a hard stop before write and before commit.

## Slice 5.4 Nodes/scenes/scripts

Level02RewardGate, shared reward controller/overlay/orb wiring, EnvironmentState controller/resource/lighting and EnvironmentVFX.

## Slice 5.5 Public APIs and signals

RewardGate prepare/registration-plan/commit hooks; parallel actual request observation; raw_shard_collected(shard_node, shard_id) admission audit; admitted_shard_collected(shard_id) to Progress; direct explicit shared register_shard; environment initial/first/second/ready APIs.

## Slice 5.6 Implementation steps

- Validate exact actual shard nodes, IDs, texts, Slot identities, request/collected signals and current shared register_shard() API.

- During prepare, create immutable local-connection and shared-registration plans only; do not connect callbacks, call register_shard() or change hidden state.

- Define startup commit ordering so exact local RewardGate/Slot/Progress connections are installed before direct shared registration, without claiming runtime callback-order authority.

- Implement RewardGate as macro-progression admission and release-validity auditor observing actual requests in parallel with the shared controller.

- Implement irreversible blockers for duplicate, stale, unexpected, mismatched and concurrent requests.

- Route actual child collection Slot -> RewardGate as raw_shard_collected; emit admitted_shard_collected only for the matching active admission; forbid raw Progress wiring.

- Derive count from Progress booleans and support all either-order/solve-both paths.

- Create scene-local Environment and independent color/fog tweens; preserve control freedom and optional-VFX fallback.

- Author RewardGate/environment domains serialized inert and keep ShardRegistrationScope empty; prepare validates those facts and never disconnects or disables to repair them.

- Extend the complete startup plan but keep production inert until Slice 6 supplies finale/portal plans and executes the one full commit.

- Use only Level02RewardEnvironmentHarness for Slice 5 request/admission/fallback/environment failure injection; remove it and its temporary sidecar before commit.

## Slice 5.7 Automated/static checks

- prepare causes zero signal-connection, shared-registration, hidden-state or controller-state mutation;

- final barrier rejects changed shard identity/API/connection state before commit;

- commit installs local connections then calls direct shared register_shard() exactly once per actual shard;

- parallel request observers are documented/tested without assuming callback order;

- A->B, B->A, solve both before collect, collect A->B/B->A traces;

- duplicate/stale/unexpected/concurrent request and unadmitted raw collection tests;

- exact node/ID/text/availability/expected-state admission checks;

- raw_shard_collected never connects to Progress; one admitted collection gives one macro effect;

- missing overlay/camera/safe fallback classification never overclaims canonical presentation/order;

- environment transition overlap and deterministic target tests;

- parser/resource/UID/diff/scope-consistency checks;

- exact RewardEnvironmentHarness files absent before commit.

## Slice 5.8 Manual runtime checks

Run through the exact RewardEnvironmentHarness with real production RewardGate/Progress/ShardSlot/environment scripts/scenes and real shared READ ONLY reward/overlay/orb/Player/Camera dependencies:

- drive real shard placement/input so actual production requests and actual collection outputs occur in A->B, B->A and solve-both-before-collecting component traces;

- keep both real shards available, begin one real reward and verify no second normal request occurs;

- observe shared presentation and RewardGate as parallel consumers without callback-order claim;

- create duplicate/stale/unexpected/concurrent failure conditions without directly emitting authoritative request/collected signals, and observe the irreversible production blocker;

- create an actual raw/unadmitted collection condition without calling the Gate/Progress success path and observe zero macro/environment effect;

- create missing overlay/camera dependency conditions: shared may technically safe-complete, but only valid admitted release may advance macro and presentation/order is never overclaimed;

- create overlap timing for the two real environment transitions and observe deterministic targets without Player lock.

A factual result is TEMPORARY COMPONENT-RUNTIME PASS. All corresponding production natural reward/concurrency/environment traces remain DEFERRED TO G6 PRODUCTION NATURAL-FLOW.

## Slice 5.9 Acceptance criteria

RewardGate/either-order/concurrency/environment component integration has factual TEMPORARY COMPONENT-RUNTIME PASS under the exact harness boundary; RewardGate/environment and registration scope satisfy SERIALIZED_BOOTSTRAP_INERT; prepare/plan remains mutation-free; registration occurs only inside commit; shared and RewardGate request observation is parallel; each component macro advancement originates only from matching admitted_shard_collected; raw/unadmitted collection has zero macro effect; no duplicate environment phase; normal component concurrency exclusion and environment race/non-lock pass. Production P0-EO01-P0-EO05, P0-RW01-P0-RW07 and P0-EN01/P0-EN02 are recorded DEFERRED TO G6 PRODUCTION NATURAL-FLOW. Production remains inert until Slice 6; exact RewardEnvironmentHarness files are absent from persistent diff. Scope-consistency acceptance passes.

## Slice 5.10 Rollback plan

Revert exact Slice 5 paths and exact modifications only. Do not patch the shared reward controller.

## Slice 5.11 Risks

Shared safe completion can hide concurrent order defects; environment tween replacement can strand saturation; orb/camera resolution may drift.

## Slice 5.12 Stop conditions

Prepare-time connection/registration/hidden mutation, active serialized reward/environment domain or non-empty registration scope, missing or failed TEMPORARY COMPONENT-RUNTIME PASS, production test-only API/branch/bypass, synthesized authoritative request/collection, persistent RewardEnvironmentHarness file, component normal-flow concurrent request, any claim that RewardGate controls/precedes shared presentation, unadmitted raw collection advancing Progress, direct raw Progress connection, exact text mismatch, missing required shared API, stranded environment, unmapped DEFERRED/NOT VERIFIED, scope inconsistency or shared-file need. The mapped production natural-flow deferrals alone are not a G5 stop after component PASS.

## Slice 5.13 Out of scope

Main text, portal activation/loading and final atomic production start.

## Slice 5.14 Handoff format

Use Section 31. For Slice 5, include exact scope diff, checks, PASS/FAIL/NOT VERIFIED evidence, and PR: N/A until G7B unless remote closure has created and verified the single PR.

## Slice 5.15 Internal gate result

G5 PASS -> commit and continue to Slice 6 only when reward/either-order/concurrency/environment evidence is TEMPORARY COMPONENT-RUNTIME PASS, all mapped production traces are DEFERRED TO G6 PRODUCTION NATURAL-FLOW, harness-removal/scope checks PASS and no other mandatory item is deferred or NOT VERIFIED. Otherwise stop.

# Slice 6 - Final Return, Fail-closed Main Text, Shared Portal and Production Wiring

## Slice 6.1 Goal

Complete the central finale, LevelFinaleOverlay and exclusive shared LevelPortal flow, then prove the fully assembled production scene arms atomically and completes naturally.

## Slice 6.2 Preconditions

Slice 5 committed and G5 PASS. G1/G3/G4/G5 owning component capabilities have factual TEMPORARY COMPONENT-RUNTIME PASS; every corresponding production proof is explicitly tracked DEFERRED TO G6 PRODUCTION NATURAL-FLOW; all earlier harnesses and temporary sidecars are absent.

## Slice 6.3 Exact file scope

### CREATE

- scenes/levels/level_02/gameplay/Level02PortalAdapter.tscn

- scenes/levels/level_02/vfx/Level02PortalVFX.tscn

- scripts/levels/level_02/level_02_portal_adapter.gd

- scripts/levels/level_02/level_02_portal_vfx_adapter.gd

### MODIFY

- scenes/levels/Level_02.tscn

- scenes/levels/level_02/gameplay/Level02ProgressController.tscn

- scripts/levels/level_02/level_02_runtime_contract_validator.gd

- scripts/levels/level_02/level_02_progress_controller.gd

- scripts/levels/level_02/level_02_central_arena_controller.gd

- scripts/levels/level_02/level_02_soft_return_volume.gd

### READ ONLY

- AGENTS.md

- scenes/ui/LevelFinaleOverlay.tscn

- scripts/ui/level_finale_overlay.gd

- scenes/core/LevelPortal.tscn

- scripts/core/level_portal.gd

- scenes/core/SceneTransition.tscn

- scripts/core/scene_transition.gd

- scenes/levels/Level_03.tscn

- scripts/player/player_controller.gd

- scripts/player/camera_controller.gd

- scenes/core/SoulShard.tscn

- scripts/soul/soul_shard.gd

- scenes/core/ShardRewardSequenceController.tscn

- scripts/core/shard_reward_sequence_controller.gd

- scenes/levels/level_02/gameplay/Level02ShardSlot.tscn

- scripts/levels/level_02/level_02_shard_slot.gd

- scripts/levels/level_02/level_02_reward_gate.gd

### READ ONLY - EXTERNAL PRODUCER ARTIFACTS

- Level_02_Technical_Architecture_and_State_Model_v1.1.docx

- Level_02_Gameplay_Map_and_Level_Design_Spec.docx

- Level_02_Greybox_Development_Reference_v1.3.2.md

- Level_02_Greybox_Development_Reference_v1.3.2.docx

### READ ONLY - REPOSITORY METADATA

- git status --short --branch

- git rev-parse HEAD and approved base SHA

- git diff --check and exact changed-file list

- current branch name and accepted prior slice commit chain

### TEMPORARY CREATE - REMOVE BEFORE COMMIT

- tests/levels/level_02/harness/Level02FullFlowHarness.tscn

- tests/levels/level_02/harness/Level02FailureInjectionHarness.tscn

- tests/levels/level_02/harness/level_02_full_flow_harness.gd

- tests/levels/level_02/harness/level_02_failure_injection_harness.gd

- tests/levels/level_02/harness/level_02_full_flow_harness.gd.uid

- tests/levels/level_02/harness/level_02_failure_injection_harness.gd.uid

These exact harness files are authorized only in Slice 6 and only for integration/failure conditions owned by Slice 6. They use real production Level_02-local objects and real shared READ ONLY dependencies, may create only placement/input/dependency/failure conditions, may not add production test-only API/branch/bypass or synthesize authoritative request, collected, finale close, portal completion or scene-transition events, and cannot replace the mandatory production natural-flow suite. They and their matching temporary .gd.uid must be removed before this slice commit; their absence is a commit prerequisite and is rechecked at G7A. A persistent harness diff is a blocker.

### CREATE - USER ARTIFACT OUTSIDE REPOSITORY WORKTREE

- NONE

### CONDITIONAL MATCHING .gd.uid

- scripts/levels/level_02/level_02_portal_adapter.gd.uid

- scripts/levels/level_02/level_02_portal_vfx_adapter.gd.uid

- scripts/levels/level_02/level_02_runtime_contract_validator.gd.uid

- scripts/levels/level_02/level_02_progress_controller.gd.uid

- scripts/levels/level_02/level_02_central_arena_controller.gd.uid

- scripts/levels/level_02/level_02_soft_return_volume.gd.uid

Each sidecar is authorized only if its exact sibling script is actually created/modified in this slice. No other sidecar is authorized.

### FORBIDDEN

- All repository paths, external artifacts, generated outputs and mutations not explicitly authorized above. Modification of READ ONLY entries is forbidden.

Scope-consistency acceptance

- every path, artifact and metadata source named anywhere in this slice is present in exactly one scope category;

- no required dependency exists only in FORBIDDEN;

- persistent diff is a subset of CREATE + MODIFY + permitted matching .gd.uid;

- scope inconsistency is a hard stop before write and before commit.

## Slice 6.4 Nodes/scenes/scripts

Final central activation, shared LevelFinaleOverlay instance, Level02PortalAdapter with optional accent/timeout/shared PortalCore, and complete production validator wiring.

## Slice 6.5 Public APIs and signals

Exact show/closed flow, owned Player lock, portal request/actual activation/failure forwarding, complete prepare/plan/barrier/commit bootstrap, raw_shard_collected Slot -> RewardGate and admitted_shard_collected RewardGate -> Progress.

## Slice 6.6 Implementation steps

- Wire exact center gate and non-canceling final visual.

- Call show_finale_text(exact) and acquire Player lock only after true.

- On any presentation failure release owned lock, enter BLOCKED and keep portal dormant.

- Accept only actual closed once.

- Configure shared PortalCore target/AUTO_ENTER/no-confirmation.

- Call activate() once, wait actual activation_completed; timeout blocks.

- Preserve shared transition_failed retry.

- Complete all prepare-time validation and immutable plans for every mandatory domain without mutating hidden state, connections or registration.

- Validate the complete production SERIALIZED_BOOTSTRAP_INERT baseline, including Player input, all trials/shards/Areas/recovery/environment/finale/portal and empty registration scope.

- Run the final commit-eligibility barrier and, only on PASS, execute the one synchronous infallible production commit in locked order: inert reassertion -> exact local connections -> direct shared registration -> domain commits -> Progress -> Player controls/process -> Arrival last -> validation_passed.

- Enforce step-locked final enabling: Progress, Player and Arrival change armed/enabled state only at their assigned steps, remain gameplay-event-silent until validation_passed, and have no alternative activation path.

- Ensure no failure/rollback path exists after commit begins and no domain can arm before its assigned step.

- Use only Level02FullFlowHarness and Level02FailureInjectionHarness for Slice 6 owned integration/failure conditions; do not synthesize authoritative request, collected, finale close, portal completion or scene transition. Delete all exact harness files and temporary sidecars before commit.

- Run the complete factual production natural-flow suite in fully assembled Level_02.tscn, replacing every earlier DEFERRED TO G6 PRODUCTION NATURAL-FLOW with PASS before the G6 commit.

## Slice 6.7 Automated/static checks

- exact text/API/signal/config checks;

- ST-SI01, UT-SI01, UT-SI02 and failure-injection cases prove serialized inertness before _ready() and unchanged inertness after failed bootstrap;

- pre-barrier failures produce one failed outcome and zero hidden/connection/registration/domain mutation;

- commit order is exact through Progress -> Player -> Arrival -> passed and has no await, false return, rollback or post-start validation failure branch;

- Progress, Player and Arrival have exactly one commit-owned armed/enabled writer each; static/runtime trace rejects any earlier/outside writer and any gameplay event before passed;

- shared register_shard() is called only in commit after local connections;

- raw/admitted signal separation and no direct raw Progress connection;

- show false/missing overlay/missing API/duplicate close tests;

- one activate/actual completion/timeout blocker tests;

- no local InteractionArea/loading/change_scene calls;

- exactly-one validation outcome and no partial arming;

- epsilon-based geometry/serialized transform checks;

- parser/resource/UID/diff/scope-consistency checks;

- every G1/G3/G4/G5 DEFERRED ledger item is mapped to an exact production P0 row and cannot be marked PASS from harness evidence;

- FullFlow/FailureInjection harnesses and temporary sidecars are absent before commit.

## Slice 6.8 Manual runtime checks

In the fully assembled production Level_02.tscn, without harness-only API/branch/bypass and without synthetic authoritative lifecycle signals, factually pass all of the following before commit:

- P0-RC04 during/after step assist, plus recovery from every route/platform through the public Player boundary;

- stationary Shard_03 pre-overlap reveal and actual collection without exit/re-entry;

- stationary Shard_04 pre-overlap reveal and actual collection without exit/re-entry;

- complete natural A->B and B->A runs;

- solve both trials before collecting, then pass both collection orders;

- normal concurrency exclusion while one actual reward sequence is active;

- raw/unadmitted collection rejection with zero macro/environment effect;

- overlapping environment transitions with deterministic targets and no Player lock;

- failed serialized bootstrap while movement/interact input is held and the Player overlaps future shard/portal volumes: no gameplay event;

- successful startup trace: Progress arm -> Player enable -> Arrival arm -> one validation_passed, with no gameplay event before passed;

- early center presence, enter/leave/remain-until-ready, main-text readability and owned lock lifecycle;

- stationary portal overlap before activation -> one transition without exit/re-entry;

- forced transition failure -> shared ACTIVE retry -> successful Level_03 load;

- rapid overlap/re-entry -> exactly one active transition/load.

Each mapped DEFERRED status is replaced by the exact factual production P0 result. Any remaining DEFERRED blocks the G6 commit.

## Slice 6.9 Acceptance criteria

Fully assembled production begins in exact SERIALIZED_BOOTSTRAP_INERT, completes mutation-free prepare, passes the final barrier, executes one infallible ordered commit and emits one validation_passed only after Progress, Player and Arrival change state at their exact assigned steps. None of those state changes occurs outside/earlier than commit, and no gameplay event occurs before passed. Direct shared registration occurs only in commit. Every earlier production deferral is replaced by factual production PASS, including P0-RC04, both stationary shard contracts, A->B, B->A, solve-both-before-collecting, normal concurrency exclusion, raw/unadmitted rejection, environment overlap, failed serialized bootstrap, successful startup order, stationary portal, forced transition failure and successful retry. All natural flows reach Level_03 through admitted collection only; no legacy main-text dependency, local loading or duplicate portal authority; fail-closed cases block; exact FullFlow/FailureInjection harness files are absent from persistent diff. Scope-consistency acceptance passes. No DEFERRED or mandatory NOT VERIFIED survives G6.

## Slice 6.10 Rollback plan

Revert exact Slice 6 changes only. Never add local loading/InteractionArea or weaken fail-closed startup/text to force completion.

## Slice 6.11 Risks

Overlay may return false/misfit; stationary shared portal overlap may not emit; source scene may be freed before diagnostic completion; recovery suspension may strand pending fall.

## Slice 6.12 Stop conditions

Any pre-commit mutation, broken serialized inert baseline, commit failure/rollback branch, Progress/Player/Arrival activation outside or before its assigned step, any gameplay event before validation_passed, persistent FullFlow/FailureInjection harness file, prepare-time shared registration, raw Progress connection, main-text synthetic success, missing production P0 from the complete G6 repeat list, any surviving DEFERRED TO G6 PRODUCTION NATURAL-FLOW, missing stationary portal proof, missing retry proof, local loading authority, exact target mismatch, scope inconsistency or mandatory natural-flow failure.

## Slice 6.13 Out of scope

Final art/audio, Level_03 changes, shared portal/finale changes, PR creation and summaries.

## Slice 6.14 Handoff format

Use Section 31. For Slice 6, include exact scope diff, checks, PASS/FAIL/NOT VERIFIED evidence, and PR: N/A until G7B unless remote closure has created and verified the single PR.

## Slice 6.15 Internal gate result

G6 PASS -> commit and continue to Slice 7 only after the complete production natural-flow suite is factual PASS, every prior DEFERRED status is replaced, startup step/event boundaries pass, harness-removal/scope checks pass and no mandatory item is NOT VERIFIED. Otherwise stop before commit.

# Slice 7 - Final Acceptance, Summaries, Push and PR

## Slice 7.1 Goal

Run the complete acceptance suite, create the content-equivalent summary pair, commit the repository summary, push the accepted branch and create exactly one Level_02 PR.

## Slice 7.2 Preconditions

Slice 6 committed and G6 PASS with fully playable production scene. No unresolved mandatory NOT VERIFIED exists.

## Slice 7.3 Exact file scope

### CREATE

- docs/development/Level_02_Greybox_Implementation_Summary.md

### MODIFY

- NONE

### READ ONLY

- tests/levels/level_02/harness/Level02RecoveryHarness.tscn

- tests/levels/level_02/harness/level_02_recovery_harness.gd

- tests/levels/level_02/harness/level_02_recovery_harness.gd.uid

- tests/levels/level_02/harness/Level02BootstrapHarness.tscn

- tests/levels/level_02/harness/level_02_bootstrap_harness.gd

- tests/levels/level_02/harness/level_02_bootstrap_harness.gd.uid

- tests/levels/level_02/harness/Level02TrialAHarness.tscn

- tests/levels/level_02/harness/level_02_trial_a_harness.gd

- tests/levels/level_02/harness/level_02_trial_a_harness.gd.uid

- tests/levels/level_02/harness/Level02TrialBHarness.tscn

- tests/levels/level_02/harness/level_02_trial_b_harness.gd

- tests/levels/level_02/harness/level_02_trial_b_harness.gd.uid

- tests/levels/level_02/harness/Level02RewardEnvironmentHarness.tscn

- tests/levels/level_02/harness/level_02_reward_environment_harness.gd

- tests/levels/level_02/harness/level_02_reward_environment_harness.gd.uid

- tests/levels/level_02/harness/Level02FullFlowHarness.tscn

- tests/levels/level_02/harness/Level02FailureInjectionHarness.tscn

- tests/levels/level_02/harness/level_02_full_flow_harness.gd

- tests/levels/level_02/harness/level_02_failure_injection_harness.gd

- tests/levels/level_02/harness/level_02_full_flow_harness.gd.uid

- tests/levels/level_02/harness/level_02_failure_injection_harness.gd.uid

- scenes/levels/Level_02.tscn

- scenes/levels/level_02/blocks/Block_02_00_CentralArena.tscn

- scenes/levels/level_02/blocks/Block_02_01_Arrival.tscn

- scenes/levels/level_02/blocks/Block_02_02_TrialA.tscn

- scenes/levels/level_02/blocks/Block_02_03_TrialB.tscn

- scenes/levels/level_02/blocks/Block_02_04_RoutesAndBoundaries.tscn

- scenes/levels/level_02/gameplay/Level02ProgressController.tscn

- scenes/levels/level_02/gameplay/Level02ArrivalGameplay.tscn

- scenes/levels/level_02/gameplay/Level02CentralArenaGameplay.tscn

- scenes/levels/level_02/gameplay/TrialA_ThreeBeams.tscn

- scenes/levels/level_02/gameplay/TrialA_BeamStatue.tscn

- scenes/levels/level_02/gameplay/TrialB_EchoOfLight.tscn

- scenes/levels/level_02/gameplay/TrialB_SymbolPad.tscn

- scenes/levels/level_02/gameplay/Level02ShardSlot.tscn

- scenes/levels/level_02/gameplay/Level02PortalAdapter.tscn

- scenes/levels/level_02/gameplay/Level02SoftReturnVolume.tscn

- scenes/levels/level_02/state/Level02EnvironmentState.tscn

- scenes/levels/level_02/vfx/Level02ArrivalVFX.tscn

- scenes/levels/level_02/vfx/Level02CentralLightVFX.tscn

- scenes/levels/level_02/vfx/Level02TrialAVFX.tscn

- scenes/levels/level_02/vfx/Level02TrialBVFX.tscn

- scenes/levels/level_02/vfx/Level02EnvironmentVFX.tscn

- scenes/levels/level_02/vfx/Level02PortalVFX.tscn

- scripts/levels/level_02/level_02_contract.gd

- scripts/levels/level_02/level_02_runtime_contract_validator.gd

- scripts/levels/level_02/level_02_progress_controller.gd

- scripts/levels/level_02/level_02_reward_gate.gd

- scripts/levels/level_02/level_02_arrival_controller.gd

- scripts/levels/level_02/level_02_central_arena_controller.gd

- scripts/levels/level_02/level_02_environment_state_controller.gd

- scripts/levels/level_02/level_02_shard_slot.gd

- scripts/levels/level_02/level_02_portal_adapter.gd

- scripts/levels/level_02/level_02_soft_return_volume.gd

- scripts/levels/level_02/trial_a_controller.gd

- scripts/levels/level_02/trial_a_beam_statue.gd

- scripts/levels/level_02/trial_b_controller.gd

- scripts/levels/level_02/trial_b_symbol_pad.gd

- scripts/levels/level_02/trial_b_replay_interactor.gd

- scripts/levels/level_02/level_02_central_vfx_adapter.gd

- scripts/levels/level_02/trial_a_vfx_adapter.gd

- scripts/levels/level_02/trial_b_vfx_adapter.gd

- scripts/levels/level_02/level_02_environment_vfx_adapter.gd

- scripts/levels/level_02/level_02_portal_vfx_adapter.gd

- AGENTS.md

- project.godot

- scenes/core/Player.tscn

- scripts/player/player_controller.gd

- scripts/player/camera_controller.gd

- scenes/core/SoulShard.tscn

- scripts/soul/soul_shard.gd

- scenes/core/ShardRewardSequenceController.tscn

- scripts/core/shard_reward_sequence_controller.gd

- scenes/ui/ShardRewardOverlay.tscn

- scripts/ui/shard_reward_overlay.gd

- scenes/ui/LevelFinaleOverlay.tscn

- scripts/ui/level_finale_overlay.gd

- scenes/core/SoulOrb_Follow.tscn

- scenes/core/LevelPortal.tscn

- scripts/core/level_portal.gd

- scenes/core/SceneTransition.tscn

- scripts/core/scene_transition.gd

- scenes/levels/Level_03.tscn

### READ ONLY - EXTERNAL PRODUCER ARTIFACTS

- Level_02_Visual_Master_Concept_Package.docx

- Level_02_Gameplay_Map_and_Level_Design_Spec.docx

- Level_02_Technical_Architecture_and_State_Model_v1.1.docx

- Level_02_Art_Production_Bible_v1.1.docx

- Level_02_Greybox_Development_Reference_v1.3.2.md

- Level_02_Greybox_Development_Reference_v1.3.2.docx

### READ ONLY - REPOSITORY METADATA

- git status --short --branch

- git rev-parse HEAD and approved base SHA

- git diff --check and exact changed-file list

- current branch name and accepted prior slice commit chain

- remote branch head SHA after G7A push

- GitHub PR count/base/head/title/URL for the single G7B PR

### TEMPORARY CREATE - REMOVE BEFORE COMMIT

- NONE

Slice 7 has no harness creation authority. G7A must prove every exact Slice 1-6 harness scene/script/temporary .gd.uid absent from the worktree and persistent diff.

### CREATE - USER ARTIFACT OUTSIDE REPOSITORY WORKTREE

- Level_02_Greybox_Implementation_Summary.docx

### CONDITIONAL MATCHING .gd.uid

- NONE

Each sidecar is authorized only if its exact sibling script is actually created/modified in this slice. No other sidecar is authorized.

### FORBIDDEN

- All repository paths, external artifacts, generated outputs and mutations not explicitly authorized above. Modification of READ ONLY entries is forbidden.

Scope-consistency acceptance

- every path, artifact and metadata source named anywhere in this slice is present in exactly one scope category;

- no required dependency exists only in FORBIDDEN;

- persistent diff is a subset of CREATE + MODIFY + permitted matching .gd.uid;

- scope inconsistency is a hard stop before write and before commit.

## Slice 7.4 Nodes/scenes/scripts

No new runtime nodes. Final suite reads the accepted runtime, creates one repository Markdown summary inside the worktree and creates the mandatory content-equivalent DOCX at the exact authorized external path outside the worktree. That authority extends to no other external or repository file.

## Slice 7.5 Public APIs and signals

No new runtime API. Summary records the exact implemented API/signals and all evidence.

## Slice 7.6 Implementation steps

- Re-run every static/UT/P0/P1/softlock test and rendered/manual route/camera/recovery check.

- Verify 60 FPS target evidence, completion timings and reload.

- Verify literal final diff, disjoint scope categories, UID mapping, no imports/cache/harnesses and no unauthorized external output.

- Create docs/development/Level_02_Greybox_Implementation_Summary.md inside the worktree from the final summary semantic source.

- Generate mandatory Level_02_Greybox_Implementation_Summary.docx outside the worktree from the same semantic source; render and inspect all pages; do not commit it without separate explicit authorization.

- Commit only the repository Markdown summary as the Slice 7 commit.

- Establish exact local head SHA and run G7A - Local final acceptance. G7A requires complete local QA PASS, zero mandatory NOT VERIFIED, exact diff/UID/import/harness/scope audit PASS, equivalent summaries and the committed Markdown summary.

- Only after G7A PASS, push the accepted branch head and create exactly one PR to main with the locked title. Do not create any new commit after G7A.

- Run G7B - Remote closure: verify successful push, remote head equals accepted local head, exactly one PR, correct base/head/title and append PR URL plus base/local/remote SHAs to the final handoff.

- Do not merge or enable auto-merge.

## Slice 7.7 Automated/static checks

- complete matrix result table with PASS/FAIL/NOT VERIFIED;

- final file/disjoint-scope/UID/import/harness/external-output audit;

- MD/DOCX semantic equivalence and exact authorized external path check;

- summary required-field audit;

- clean worktree after summary commit except the authorized DOCX outside it;

- G7A accepted local head immutability check;

- G7B remote head equality and exact one-PR metadata check.

## Slice 7.8 Manual runtime checks

- full A->B, B->A and solve-both natural runs;

- route/camera/sightline/recovery/finale/portal/retry/reload evidence;

- measured first/repeat completion and stable 60 FPS target evidence.

## Slice 7.9 Acceptance criteria

G7A - Local final acceptance requires complete static/UT/P0/P1/softlock/manual QA PASS, zero mandatory NOT VERIFIED, exact diff/UID/import/harness/scope audit PASS, content-equivalent Markdown and external DOCX summaries, committed repository Markdown summary and confirmed exact local head SHA. Only G7A PASS authorizes push and one PR creation.

G7B - Remote closure requires successful push, remote head equal to the accepted local head, exactly one PR to main, correct base/head/title and final handoff containing PR URL, base SHA and accepted local/remote head SHA. Only G7B PASS yields READY TO MERGE. Merge and auto-merge remain forbidden.

Scope-consistency acceptance for Slice 7 must PASS before commit or gate completion.

## Slice 7.10 Rollback plan

Runtime defects are not fixed under Slice 7 authority. Reopen the owning slice or obtain an exact defect-fix whitelist, then rerun affected and final gates.

## Slice 7.11 Risks

Late defect discovery, summary overclaim, scope overlap, unauthorized external output, external DOCX accidentally placed/committed, mutation of accepted local head after G7A, push failure, duplicate/wrong PR or remote head differing from accepted local SHA.

## Slice 7.12 Stop conditions

Any FAIL/mandatory NOT VERIFIED, runtime modification without authority, scope inconsistency, summary mismatch, missing/unauthorized external DOCX, forbidden churn, local head mutation after G7A, push/PR blocker, remote head mismatch or inability to prove manual evidence.

## Slice 7.13 Out of scope

New runtime capability, art/audio, shared refactor, merge/auto-merge and unrelated cleanup.

## Slice 7.14 Handoff format

Use Section 31. Before G7A, PR: N/A. After G7A and G7B, append G7A verdict, G7B verdict, exact base SHA, accepted local head SHA, equal remote head SHA and the single PR URL. Do not modify the accepted local head to add remote metadata.

## Slice 7.15 Internal gate result

G7A PASS -> authorize push and exactly one PR. G7A FAIL / mandatory NOT VERIFIED -> stop.

G7B PASS -> READY TO MERGE handoff. G7B FAIL -> BLOCKED; do not merge or create another PR.

# 20. Master file ownership and scope matrix

| Path / authority | Owner slice | Final policy |
| --- | --- | --- |
| scenes/levels/Level_02.tscn | 1-6 | Only literal per-slice MODIFY authority; no Slice 7 cleanup authority. |
| five exact block scenes | 1 | Persistent after G1. |
| Arrival/Central controller/VFX scenes and scripts | 2 | Persistent after G2. |
| Trial A, shared ShardSlot scene and exact scripts | 3 | Persistent after G3. |
| Trial B scenes/scripts | 4 | Persistent after G4. |
| RewardGate/environment scenes/scripts and exact controller modifications | 5 | Persistent after G5. |
| Portal adapter/accent scenes/scripts and final wiring modifications | 6 | Persistent after G6. |
| tests/levels/level_02/harness/Level02RecoveryHarness.tscn, level_02_recovery_harness.gd and matching temporary sidecar | 1 | May establish recovery/step TEMPORARY COMPONENT-RUNTIME PASS; never production P0; removed before G1 commit. |
| tests/levels/level_02/harness/Level02BootstrapHarness.tscn, level_02_bootstrap_harness.gd and matching temporary sidecar | 2 | Temporary owning-slice evidence only; removed before G2 commit. |
| tests/levels/level_02/harness/Level02TrialAHarness.tscn, level_02_trial_a_harness.gd and matching temporary sidecar | 3 | May establish Trial A/stationary Shard_03 TEMPORARY COMPONENT-RUNTIME PASS; production P0 deferred to G6; removed before G3 commit. |
| tests/levels/level_02/harness/Level02TrialBHarness.tscn, level_02_trial_b_harness.gd and matching temporary sidecar | 4 | May establish Trial B/stationary Shard_04 TEMPORARY COMPONENT-RUNTIME PASS; production P0 deferred to G6; removed before G4 commit. |
| tests/levels/level_02/harness/Level02RewardEnvironmentHarness.tscn, level_02_reward_environment_harness.gd and matching temporary sidecar | 5 | May establish reward/either-order/concurrency/environment TEMPORARY COMPONENT-RUNTIME PASS; production traces deferred to G6; removed before G5 commit. |
| Level02FullFlowHarness.tscn, Level02FailureInjectionHarness.tscn, both exact harness scripts and matching temporary sidecars under tests/levels/level_02/harness/ | 6 | Failure/integration conditions only; cannot replace production natural-flow suite; removed before G6 commit. |
| docs/development/Level_02_Greybox_Implementation_Summary.md | 7 | Created inside worktree and committed before G7A. |
| Level_02_Greybox_Implementation_Summary.docx | 7 | Mandatory exact external user artifact; created outside worktree, content-equivalent to Markdown and not committed without explicit authorization. |
| Matching .gd.uid | owning script slice | Exact sibling must be CREATE/MODIFY in the same slice; otherwise unauthorized. |
| Shared Player/Camera/SoulShard/reward/UI/orb/portal/transition files | none | Explicit READ ONLY dependencies in owning slices; required modification is a separate prerequisite. |
| External Producer source/reference artifacts | none | Explicit READ ONLY - EXTERNAL PRODUCER ARTIFACTS only. |
| Git/GitHub branch, SHA, diff, status and PR facts | none | Explicit READ ONLY - REPOSITORY METADATA only. |
| Other repository paths, external artifacts and generated outputs | none | FORBIDDEN unless an exact slice category explicitly authorizes them. |

No wildcard is a write whitelist. Within each slice, categories are disjoint. All exact temporary harness files must be absent before each owning commit and at G7A. Harness ownership may produce only the exact early TEMPORARY COMPONENT-RUNTIME PASS; all corresponding production proofs remain owned by G6. The final persistent PR file set is the union of exact accepted CREATE/MODIFY paths from Slices 1-7 plus exact authorized matching script sidecars. Scope inconsistency blocks write, commit, G7A and final DoD.

# 21. Static validation matrix

| ID | Contract | Expected | Owner |
| --- | --- | --- | --- |
| ST-01 | Default/base SHA and clean branch | Exact approved values | 0/all |
| ST-02 | Open PR intersection | None or explicit resolved base decision | 0 |
| ST-03 | Level_03 exists | Exact target path loads | 0/6 |
| ST-04 | No fictional Narrative Package | Four sources + explicit resolution only | docs |
| ST-05 | Exact copy | Character-for-character constants/exports | 2-6 |
| ST-06 | NodePaths/types | Every Section 12 path exact | 2-6 |
| ST-07 | Mandatory signals | Exact prepared registry; exactly-once commit connections | 2-6 |
| ST-08 | Prepare purity | Validation + immutable plans only; zero state/connection/registration mutation | 2/5/6 |
| ST-09 | Commit-eligibility barrier | Last failure point; no yield before commit | 2/6 |
| ST-10 | Infallible ordered commit and state/event boundary | inert reassertion -> local connections -> register_shard -> domains -> Progress -> Player -> Arrival -> passed; each final state writer only at its step; no gameplay event before passed | 2/5/6 |
| ST-11 | Trial A map | Exact three IDs/positions/initial indices | 3 |
| ST-12 | Trial B map | Exact symbols, pads_by_id and sequence | 4 |
| ST-13 | Hidden shards | Planned in prepare, applied only in commit; reveal once | 3/4/6 |
| ST-14 | Explicit reward registration | Both exact actual shards registered only in commit | 5/6 |
| ST-15 | Reward parallel observation | Shared presentation + RewardGate audit; no ordering/ownership claim | 5/6 |
| ST-16 | Raw/admitted split | Slot raw -> Gate; Gate admitted -> Progress; no raw Progress path | 3-6 |
| ST-17 | Exactly-one outcome/no rollback | one failed before barrier or one passed after full commit | 2/6 |
| ST-18 | Environment locality | Scene-local/deep duplicate, required flags | 5 |
| ST-19 | Finale contract | LevelFinaleOverlay method/signal; canonical finale dependency only | 6 |
| ST-20 | Portal contract | exact target/AUTO_ENTER/no confirmation; no local authority | 6 |
| ST-21 | Recovery registry | one volume + four exact anchors/public boundary | 1/6 |
| ST-22 | Disjoint literal scope/UID/import | exact category membership; matching sidecars; no churn | every slice |
| ST-23 | Transform comparison | TRANSFORM_EPSILON = 0.001; no raw float equality | 1-6 |
| ST-24 | Primitive-only boundary | no GLB/final materials/assets | all |
| ST-25 | Summary pair/external authority | exact paths, same semantic source, content-equivalent | 7 |
| ST-26 | G7 lifecycle | G7A before push/PR; G7B remote equality/one PR | 7 |
| ST-SI01 | Serialized inert baseline | every mandatory production node/child has exact SERIALIZED_BOOTSTRAP_INERT authored state before _ready() | 1-6 |
| ST-27 | Temporary harness authority | exact owner/scope only; no production authority; all harnesses/temporary sidecars absent before commit and G7A | 1-7 |
| ST-28 | Markdown parser portability | blank before every ATX heading; GFM and neutral parse structures equivalent to DOCX | docs |
| ST-29 | Early/final evidence classification | exact TEMPORARY component PASS paired with mapped G6 deferral; no harness proof relabeled production PASS | 1/3/4/5/6 |
| ST-30 | G6 deferral closure | every mapped production deferral replaced by factual production P0 before G6 commit/G7A | 6/7 |

# 22. Unit-like / component harness matrix

The temporary harness registry is exact and non-production:

| Owning slice | Exact temporary harness | Unit-like scope only |
| --- | --- | --- |
| 1 | Level02RecoveryHarness.tscn + level_02_recovery_harness.gd + temporary sidecar | recovery registry, duplicate/overlap callback, step-assist and stale-velocity component cases |
| 2 | Level02BootstrapHarness.tscn + level_02_bootstrap_harness.gd + temporary sidecar | UT-01-UT-08 and UT-SI01/UT-SI02 bootstrap mutations/failure injection |
| 3 | Level02TrialAHarness.tscn + level_02_trial_a_harness.gd + temporary sidecar | UT-TA01-UT-TA04 and serialized-inert Trial A/Shard_03 component checks |
| 4 | Level02TrialBHarness.tscn + level_02_trial_b_harness.gd + temporary sidecar | UT-TB01-UT-TB06 and serialized-inert Trial B/Shard_04 component checks |
| 5 | Level02RewardEnvironmentHarness.tscn + level_02_reward_environment_harness.gd + temporary sidecar | UT-RW01-UT-RW09 and UT-EN01 request/admission/environment cases |
| 6 | Level02FullFlowHarness.tscn, Level02FailureInjectionHarness.tscn, both exact scripts and temporary sidecars | startup/finale/portal/recovery integration and forced failure cases owned by Slice 6 |

An exact owning harness may establish only TEMPORARY COMPONENT-RUNTIME PASS under Section 14.2: real production Level_02-local scripts/scenes, real shared READ ONLY dependencies, no production test-only branch/bypass, no synthesized authoritative lifecycle event, and only test placement/input/failure conditions with observed production outputs. It cannot establish production natural-flow P0. Every exact harness path is removed before the owning commit; evidence records the command/result, classification, mapped G6 deferral and absence audit.

| ID | Component case | Expected | Owner |
| --- | --- | --- | --- |
| UT-01 | valid startup context | serialized inert baseline; prepare plans only; barrier PASS; one ordered commit through Progress -> Player -> Arrival; one passed | 2/6 |
| UT-02 | invalid NodePath | one failed; zero hidden/connection/registration/arm mutation | 2 |
| UT-03 | wrong type/ID/copy/transform | one failed; zero mutation | 2 |
| UT-04 | missing signal/API | one failed before barrier | 2 |
| UT-05 | changed object/Callable/plan before barrier | barrier rejects; zero commit | 2/6 |
| UT-06 | prepare side-effect audit | visibility/monitoring/collision/prompt/connections/shared registration unchanged | 2/5/6 |
| UT-07 | commit order/infallibility | exact order, void return, no await/rollback/failure branch | 2/5/6 |
| UT-SI01 | active serialized shard monitoring/collision | one validation_failed; no commit; original serialized inert domains unchanged | 2/3/4/6 |
| UT-SI02 | active Arrival/Trial/Portal input before commit | one validation_failed; no gameplay event and no commit | 2/3/4/6 |
| UT-08 | temporary harness lifecycle | each exact harness runs owning cases only and is absent with temporary sidecar before commit | 1-6 |
| UT-EV01 | component-runtime evidence authenticity | real production local objects + real shared READ ONLY dependencies; no test-only production branch/bypass; no synthesized authoritative lifecycle event | 1/3/4/5/6 |
| UT-EV02 | early/final classification ledger | owning capability may be TEMPORARY COMPONENT-RUNTIME PASS; exact production row remains DEFERRED TO G6 PRODUCTION NATURAL-FLOW until factual production PASS | 1/3/4/5/6 |
| CT-RC01 | recovery/step component runtime | real movement/input and recovery outputs satisfy TEMPORARY COMPONENT-RUNTIME PASS | 1 |
| CT-TA01 | Trial A/stationary Shard_03 component runtime | real solve/reveal/request/collection outputs satisfy TEMPORARY COMPONENT-RUNTIME PASS without synthesis | 3 |
| CT-TB01 | Trial B/stationary Shard_04 component runtime | real fixed sequence/reveal/request/collection outputs satisfy TEMPORARY COMPONENT-RUNTIME PASS without synthesis | 4 |
| CT-RW01 | reward/either-order/concurrency/environment component runtime | real shared/local dependencies and production outputs satisfy TEMPORARY COMPONENT-RUNTIME PASS | 5 |
| UT-TA01 | statue valid cycles | deterministic 0-1-2-0 | 3 |
| UT-TA02 | duplicate/rotating input | ignored, not queued | 3 |
| UT-TA03 | lock/leave/re-enter | persistent | 3 |
| UT-TA04 | solve latch/reveal | exact order once | 3 |
| UT-TB01 | fixed stage sequence | exact 1/2/3/4 | 4 |
| UT-TB02 | wrong input | current input only resets | 4 |
| UT-TB03 | completed-stage persistence | petals/stages persist | 4 |
| UT-TB04 | replay/leave/re-enter | no fail increment; stage replay | 4 |
| UT-TB05 | occupied pad/duplicate callback | no auto/duplicate input | 4 |
| UT-TB06 | third-failure assistance | exact slower replay/hint | 4 |
| UT-RW01 | parallel request observation | shared and Gate both observe; no callback-order claim | 5 |
| UT-RW02 | duplicate/stale/unexpected/concurrent request | irreversible blocker; no admitted macro effect | 5 |
| UT-RW03 | both available | either may be first; one active admission | 5 |
| UT-RW04 | solve both before collect | no environment before admitted actual collection | 5 |
| UT-RW05 | collect B then A | identical final facts | 5 |
| UT-RW06 | missing overlay/camera | shared may safe-complete; no presentation/order overclaim; release must still be admitted | 5 |
| UT-RW07 | raw without admission | no Progress/environment effect; blocker | 5 |
| UT-RW08 | exact one advancement | one matching raw release -> one admitted signal -> one macro effect | 5 |
| UT-RW09 | direct raw Progress connection | startup validation rejects | 5/6 |
| UT-EN01 | overlapping transitions | saturation reaches 1.00, fog 0.55 | 5 |
| UT-FN01 | show returns false/missing overlay/API | BLOCKED, portal dormant, owned lock released | 6 |
| UT-FN02 | duplicate close | one portal request | 6 |
| UT-PT01 | duplicate/missing activation completion | one completion or blocker, never timeout success | 6 |
| UT-RC01 | duplicate/overlap callbacks | one recovery | 1/6 |
| UT-RC02 | suspension release pending overlap | re-evaluated once | 6 |

# 23. Runtime P0 matrix

All rows in this matrix are production proofs. A temporary harness result may be recorded in the early-evidence column but never changes the production row to PASS. Every DEFERRED TO G6 PRODUCTION NATURAL-FLOW row must be replaced by factual production PASS before the G6 commit.

| ID | Production runtime proof | Early evidence before G6 | Expected production result | Final owner gate |
| --- | --- | --- | --- | --- |
| P0-ST01 | full production startup | none | authored serialized inert baseline; prepare zero mutation; barrier PASS; ordered commit; one passed after Progress/Player/Arrival final order | G6 |
| P0-ST02 | broken production copy/path/signal | failure harness condition only | one failed before barrier; all domains inert | G6 |
| P0-ST03 | pre-commit mutation audit | failure harness condition only | no hidden, connection, registration or arm change | G6 |
| P0-ST04 | current register_shard integration | component API compatibility at G5 | direct exact calls only inside commit after local connections | G6 |
| P0-SI01 | held input while overlapping future shard/portal during failed bootstrap | failure harness condition only | no movement, request, raw/admitted collection, trial, recovery, finale or portal event | G6 |
| P0-SI02 | successful final enable trace | ordered component commit trace at G2 | Progress arms, then Player controls/process, then Arrival arms last, then one validation_passed; no gameplay event before passed | G6/G7A |
| P0-TA01 | normal Trial A | G3 TEMPORARY COMPONENT-RUNTIME PASS; DEFERRED TO G6 PRODUCTION NATURAL-FLOW | complete/reveal once | G6 |
| P0-TA02 | leave/re-enter Trial A | G3 TEMPORARY COMPONENT-RUNTIME PASS; DEFERRED TO G6 PRODUCTION NATURAL-FLOW | state persists | G6 |
| P0-TA08 | Player pre-overlaps Shard_03 before reveal | G3 TEMPORARY COMPONENT-RUNTIME PASS; DEFERRED TO G6 PRODUCTION NATURAL-FLOW | interact/collect without exit-re-entry; early impossible | G6 |
| P0-TB01 | normal Trial B | G4 TEMPORARY COMPONENT-RUNTIME PASS; DEFERRED TO G6 PRODUCTION NATURAL-FLOW | fixed stages/reveal once | G6 |
| P0-TB02 | wrong/replay/re-entry | G4 TEMPORARY COMPONENT-RUNTIME PASS; DEFERRED TO G6 PRODUCTION NATURAL-FLOW | persistent, no punishment | G6 |
| P0-TB10 | Player pre-overlaps Shard_04 before reveal | G4 TEMPORARY COMPONENT-RUNTIME PASS; DEFERRED TO G6 PRODUCTION NATURAL-FLOW | interact/collect without exit-re-entry; early impossible | G6 |
| P0-EO01 | A collect then B | G5 TEMPORARY COMPONENT-RUNTIME PASS; DEFERRED TO G6 PRODUCTION NATURAL-FLOW | final canonical state | G6/G7A |
| P0-EO02 | B collect then A | G5 TEMPORARY COMPONENT-RUNTIME PASS; DEFERRED TO G6 PRODUCTION NATURAL-FLOW | identical final state | G6/G7A |
| P0-EO03 | solve both, collect A then B | G5 TEMPORARY COMPONENT-RUNTIME PASS; DEFERRED TO G6 PRODUCTION NATURAL-FLOW | valid | G6/G7A |
| P0-EO04 | solve both, collect B then A | G5 TEMPORARY COMPONENT-RUNTIME PASS; DEFERRED TO G6 PRODUCTION NATURAL-FLOW | valid | G6/G7A |
| P0-EO05 | same-frame terminal races | G5 TEMPORARY COMPONENT-RUNTIME PASS; DEFERRED TO G6 PRODUCTION NATURAL-FLOW | exactly one event per ID | G6 |
| P0-RW01 | exact short texts and explicit registration | G5 TEMPORARY COMPONENT-RUNTIME PASS; DEFERRED TO G6 PRODUCTION NATURAL-FLOW | exact visible text; direct registration in commit | G6 |
| P0-RW02 | parallel request observers | G5 TEMPORARY COMPONENT-RUNTIME PASS; DEFERRED TO G6 PRODUCTION NATURAL-FLOW | shared presentation and Gate audit both factual; no order claim | G6 |
| P0-RW03 | admitted actual authority | G5 TEMPORARY COMPONENT-RUNTIME PASS; DEFERRED TO G6 PRODUCTION NATURAL-FLOW | no macro advance before admitted signal | G6 |
| P0-RW04 | both available, first reward active | G5 TEMPORARY COMPONENT-RUNTIME PASS; DEFERRED TO G6 PRODUCTION NATURAL-FLOW | no second normal request | G6 |
| P0-RW05 | unexpected active request condition | G5 TEMPORARY COMPONENT-RUNTIME PASS; DEFERRED TO G6 PRODUCTION NATURAL-FLOW | irreversible blocker, no accepted success | G6 |
| P0-RW06 | raw collection without admission | G5 TEMPORARY COMPONENT-RUNTIME PASS; DEFERRED TO G6 PRODUCTION NATURAL-FLOW | no macro/environment effect | G6 |
| P0-RW07 | direct raw Progress wiring audit | G5 component/static PASS; DEFERRED TO G6 PRODUCTION NATURAL-FLOW for production startup | absent | G6 |
| P0-RW08 | Shard_03 stationary contract | G3 TEMPORARY COMPONENT-RUNTIME PASS; DEFERRED TO G6 PRODUCTION NATURAL-FLOW | factual production PASS | G6 |
| P0-RW09 | Shard_04 stationary contract | G4 TEMPORARY COMPONENT-RUNTIME PASS; DEFERRED TO G6 PRODUCTION NATURAL-FLOW | factual production PASS | G6 |
| P0-EN01 | second collect before first tween ends | G5 TEMPORARY COMPONENT-RUNTIME PASS; DEFERRED TO G6 PRODUCTION NATURAL-FLOW | no stranded color/fog | G6 |
| P0-EN02 | move/play during transitions | G5 TEMPORARY COMPONENT-RUNTIME PASS; DEFERRED TO G6 PRODUCTION NATURAL-FLOW | no Player lock | G6 |
| P0-FN01 | early center/leave/remain cases | none | final starts only exact gate | G6 |
| P0-FN02 | exact main text and actual close | none | one flow, lock owned safely | G6 |
| P0-FN03 | missing/false/misfit finale | failure harness condition only | fail closed, portal dormant | G6 |
| P0-PT01 | exact portal configuration/one activate | none | actual completion only | G6 |
| P0-PT08 | stationary early portal overlap | none | one transition without re-entry | G6 |
| P0-PT09 | forced transition failure | failure harness condition only | shared portal returns ACTIVE | G6/G7A |
| P0-PT10 | retry after failure | none | one successful Level_03 load | G6/G7A |
| P0-PT11 | rapid overlap | none | exactly one active transition | G6 |
| P0-RC01 | fall from every route/platform | G1 TEMPORARY COMPONENT-RUNTIME PASS | grounded recovery in production | G6/G7A |
| P0-RC02 | reward/main-text suspension | component integration evidence | no unsafe teleport; pending re-evaluated | G6/G7A |
| P0-RC03 | state preservation | component integration evidence | trials/shards/environment unchanged | G6/G7A |
| P0-RC04 | during/after step assist | G1 TEMPORARY COMPONENT-RUNTIME PASS; DEFERRED TO G6 PRODUCTION NATURAL-FLOW | no stale private movement/teleport defect | G6/G7A |
| P0-FA01 | full natural runs | none | no harness-only/synthetic bypass and no surviving DEFERRED | G7A |
| P0-FA02 | parser/resource/diff/scope/UID/import/harness | per-slice audits | all exact temporary harness paths absent; persistent diff clean | G7A |
| P0-FA03 | all mandatory manual evidence | per-slice factual component evidence plus G6 production PASS | factual PASS; zero mandatory NOT VERIFIED/DEFERRED | G7A |
| P0-FA04 | remote closure | none | accepted local head equals remote; exactly one correct PR | G7B |

# 24. Runtime P1 matrix

| ID | Runtime proof | Expected |
| --- | --- | --- |
| P1-01 | Arrival input and 4 s idle | one activation each path |
| P1-02 | Trial A assistance timings | exact non-solving hints |
| P1-03 | Trial B second/third failure help | exact slow replay/hint |
| P1-04 | camera at Arrival/center/trials/finale | required landmarks readable |
| P1-05 | optional VFX disabled one-by-one | no logical softlock |
| P1-06 | repeated reload at partial states | deterministic clean reset |
| P1-07 | first completion | 6-8 min target, max 10 min recorded |
| P1-08 | repeat completion | approximately 4-6 min recorded |
| P1-09 | performance | target 60 FPS evidence in representative run |
| P1-10 | debug output | no per-frame spam, debug defaults false |

# 25. Softlock and failure matrix

| Risk/failure | Required behavior | Final classification |
| --- | --- | --- |
| Invalid startup path/type/ID/copy/signal | one validation_failed, no mutation/arm | PASS only if proven |
| Broken SERIALIZED_BOOTSTRAP_INERT property | one validation_failed; no commit; held input/overlap produces no event | BLOCKED until corrected and proven |
| Gameplay domain active before its assigned synchronous commit step, or gameplay event before validation_passed | prohibited state-writer/event-order defect | BLOCKED |
| Prepare changes hidden/connection/registration state | reject architecture before commit | BLOCKED |
| Final barrier detects changed object/Callable/plan | one failed, all domains inert | PASS only if zero side effect |
| Failure after commit begins | prohibited design; no rollback path may exist | BLOCKED |
| Leave either trial | local state persists | PASS |
| Occupied Trial B pad | starts unarmed, requires step-off | PASS |
| Hidden shard overlap | no early interaction; owning harness may prove component behavior, but production stationary reveal must pass at G6 | early TEMPORARY PASS allowed; surviving G6 DEFERRED is BLOCKED |
| Duplicate/stale/unexpected/concurrent reward request | irreversible RewardGate blocker; shared safe completion does not normalize it | P0 blocker on acceptance |
| Shared request callback begins before/independently of audit | allowed parallel observation; no ownership/order claim | PASS only with correct audit result |
| Shared missing overlay/camera fallback | may technically collect; macro advances only on valid admitted release; presentation/order never overclaimed | test-specific factual result |
| Raw collection without active admission | no Progress/environment effect; blocker | P0 blocker on acceptance |
| Duplicate raw/actual collected | one admitted macro effect maximum | PASS |
| Environment transition overlap | deterministic final targets | PASS |
| Enter/leave center before ready | exact presence gate, no early final | PASS |
| Finale missing/API false/text misfit | owned lock released, portal dormant, BLOCKED | release blocker |
| Missing actual finale close | no timer success | release blocker |
| Missing portal activation_completed | diagnostic blocker, no local success | release blocker |
| Portal stationary early overlap failure | no local workaround | shared prerequisite blocker |
| Transition load failure | shared retry state preserved | PASS only with retry proof |
| Recovery during step assist unsafe | owning harness may prove component behavior; production P0-RC04 repeats at G6; no private mutation workaround | early TEMPORARY PASS allowed; surviving G6 DEFERRED is BLOCKED |
| Duplicate/overlap recovery callback | one teleport | PASS |
| Recovery during UI | suspend, then pending re-evaluation | PASS |
| Optional VFX absent | logical controller fallback only | PASS |
| Scope overlap or required dependency only in FORBIDDEN | stop before write/commit | BLOCKED |
| Persistent temporary harness or temporary .gd.uid | reject owning commit/G7A/final DoD | BLOCKED |
| Forbidden diff/UID/import/external output | reject commit/G7A/final DoD | BLOCKED |
| G7A not passed | push/PR forbidden | BLOCKED |
| Remote head/PR mismatch after G7A | G7B fails; do not merge/create another PR | BLOCKED |
| Exact mapped production proof before G6 | may remain DEFERRED TO G6 PRODUCTION NATURAL-FLOW only with paired owning TEMPORARY COMPONENT-RUNTIME PASS | allowed only through G1/G3/G4/G5; blocks G6/G7A |
| Mandatory evidence NOT VERIFIED or unmapped DEFERRED | cannot infer/assume safety | BLOCKED |

# 26. Producer gates

| Gate | Slice | Required factual evidence | Result rule |
| --- | --- | --- | --- |
| G0 | 0 | base/PR/shared/source/equivalence/zero-diff/disjoint-scope preflight | PASS -> WAITING FOR APPLY; otherwise blocked |
| G1 | 1 | exact geometry and serialized Player/recovery inertness; RecoveryHarness authenticity/removal; recovery/step capability TEMPORARY COMPONENT-RUNTIME PASS; production P0-RC04 recorded DEFERRED TO G6 PRODUCTION NATURAL-FLOW | PASS -> commit/continue; mapped deferral does not block |
| G2 | 2 | serialized inert validation, BootstrapHarness mutation/failure evidence and removal, final barrier, ordered infallible component commit and exactly-one outcome | PASS -> commit/continue |
| G3 | 3 | serialized-inert Trial A/Shard_03; TrialAHarness authenticity/removal; Trial A/stationary Shard_03 TEMPORARY COMPONENT-RUNTIME PASS; production stationary/natural P0 mapped to G6 | PASS -> commit/continue; mapped deferral does not block |
| G4 | 4 | serialized-inert Trial B/Shard_04; TrialBHarness authenticity/removal; Trial B/stationary Shard_04 TEMPORARY COMPONENT-RUNTIME PASS; production stationary/natural P0 mapped to G6 | PASS -> commit/continue; mapped deferral does not block |
| G5 | 5 | serialized-inert reward/environment; RewardEnvironmentHarness authenticity/removal; commit-only registration, parallel audit and raw/admitted split; reward/either-order/concurrency/environment TEMPORARY COMPONENT-RUNTIME PASS; production traces mapped to G6 | PASS -> commit/continue; mapped deferrals do not block |
| G6 | 6 | full serialized-inert production; FullFlow/FailureInjection harness authenticity/removal; exact step/event commit boundary; factual production PASS for P0-RC04, both stationary shards, A->B, B->A, solve-both-before-collecting, normal concurrency exclusion, raw/unadmitted rejection, environment overlap, failed bootstrap, successful Progress -> Player -> Arrival startup, stationary portal, transition failure and successful retry; all other G6 natural flows | PASS -> commit/continue only with zero DEFERRED/mandatory NOT VERIFIED |
| G7A | 7 | complete local matrices/manual QA with zero mandatory NOT VERIFIED/DEFERRED, exact diff/scope/UID/import audit, all temporary harness paths absent, equivalent summaries, committed Markdown, exact local head | PASS -> authorize push and exactly one PR |
| G7B | 7 | push success, remote head = accepted local head, exactly one correct PR and complete remote handoff metadata | PASS -> READY TO MERGE |

TEMPORARY COMPONENT-RUNTIME PASS is factual only for the owning early capability. DEFERRED TO G6 PRODUCTION NATURAL-FLOW is not PASS but is an allowed mapped intermediate at G1/G3/G4/G5 after the paired component PASS. It may not be converted by inference, architecture review or harness evidence. No DEFERRED status may survive G6 or G7A. Push and PR creation before G7A PASS are forbidden. Merge and auto-merge remain forbidden after G7B.

# 27. Definition of Done

Final verdict is one of READY TO MERGE, CORRECTIVE WORK REQUIRED or BLOCKED.

READY TO MERGE requires all of the following:

- exact 1+3 primitive greybox, coordinates, clearances, no mandatory jump and readable E0;

- current main/base/PR decision recorded and unchanged through implementation;

- every mandatory production node satisfies SERIALIZED_BOOTSTRAP_INERT before _ready(); prepare validates that authored baseline and builds immutable plans only, with zero hidden/connection/registration/domain mutation;

- one final commit-eligibility barrier revalidates the complete serialized inert baseline and is the last failure point;

- one infallible synchronous commit reasserts inert state, installs local connections, performs direct shared registration and domain commits, then enables Progress -> Player controls/process -> Arrival in exact order;

- exactly one startup outcome: failed before commit with the original serialized inert baseline unchanged, or passed only after Arrival arms last; no rollback path after commit begins; Progress, Player and Arrival change state only at their assigned commit steps; no gameplay event occurs before validation_passed;

- exact Trial A and Trial B behavior, either order and solve-both-before-collecting;

- exact Shard_03, Shard_04 and main text;

- stationary reveal proof for both shards;

- RewardGate is only a macro-progression admission/release auditor; shared presentation observation remains parallel and independently owned;

- explicit direct shared register_shard() for both actual shards occurs only inside startup commit;

- raw_shard_collected(shard_node, shard_id) routes Slot -> RewardGate only;

- admitted_shard_collected(shard_id) routes RewardGate -> Progress only; direct raw collection connection to Progress is absent;

- duplicate/stale/unexpected/concurrent request or unadmitted raw collection irreversibly blocks and cannot be normalized by shared safe completion;

- exactly one macro/environment advancement per valid admitted actual collection;

- deterministic non-blocking environment phases;

- current shared LevelFinaleOverlay only, fail-closed on every defect and actual close authority;

- current shared LevelPortal only, exact Level_03/AUTO_ENTER/no-confirmation config, one activation, stationary overlap, one transition and failure/retry proof;

- recovery through public Player boundary, all routes, UI suspension, pending re-evaluation and state preservation;

- all transform comparisons use TRANSFORM_EPSILON = 0.001; raw floating equality is absent;

- every owning early component capability has authentic TEMPORARY COMPONENT-RUNTIME PASS, every exact harness is removed, and none of those results is presented as production natural-flow proof;

- G6 factually repeats P0-RC04, both stationary shard pre-overlaps, A->B, B->A, solve-both-before-collecting, normal concurrency exclusion, raw/unadmitted rejection, environment overlap, failed serialized bootstrap, successful Progress -> Player -> Arrival startup, stationary portal overlap, forced transition failure and successful retry in fully assembled production;

- parser/resource/static/UT/P0/P1/manual route/camera/recovery/performance/pacing/reload evidence all PASS, including ST-SI01, UT-SI01/02 and P0-SI01/02;

- no mandatory NOT VERIFIED and no surviving DEFERRED TO G6 PRODUCTION NATURAL-FLOW;

- no unresolved P0, shared prerequisite, PR/base conflict or Producer narrative decision;

- all Slice 0-7 scope categories are disjoint, every dependency is authorized, every exact temporary harness is owner-limited and removed before commit, persistent diff is exact and no temporary/forbidden output remains;

- literal approved diff only, exact matching .gd.uid, no scene UID/import/cache/generated churn;

- one accepted commit per Slice 1-7;

- committed repository Markdown summary and mandatory external non-committed DOCX summary come from one semantic source and are content-equivalent;

- G7A PASS precedes push/PR, accepted local head is immutable, and G7B proves equal remote head plus exactly one correct PR;

- shared files, project.godot, other levels, final art and audio unchanged;

- Markdown has a blank line before every ATX heading and equivalent GFM/neutral parse structure; DOCX tables use non-splitting logical rows, repeated headers and no blank-ID continuation rows.

Any unresolved item above forbids READY TO MERGE. DEFERRED TO G6 PRODUCTION NATURAL-FLOW is an allowed intermediate status only through the mapped early gates and is prohibited at G6/G7A/DoD. Phrases such as “assumed pass”, “expected to pass”, “covered by architecture”, “deferred but accepted” or “not tested, considered safe” are prohibited.

# 28. Branch, commits and PR lifecycle

| Item | Locked contract |
| --- | --- |
| Runtime branch | feature/level-02-living-light-greybox |
| Base | exact fresh approved main SHA after Slice 0/APPLY reconfirmation |
| PR title | Build Level 02 Living Light greybox |
| Commit model | one validated commit for each Slice 1-7 |
| Local closure | G7A after Slice 7 summary commit and exact accepted local head capture |
| Push | forbidden before G7A PASS; after PASS push exactly the accepted local head |
| PR creation | after successful push, exactly one PR to main; no second PR workaround |
| Remote closure | G7B verifies remote head equality and exact PR base/head/title/URL |
| Ready verdict | only G7B PASS yields READY TO MERGE |
| Merge/auto-merge | forbidden without direct user instruction |
| Force push/amend | forbidden without direct user instruction; accepted G7A head must not move |

Suggested commits:

level02: build spatial greybox and recovery foundation
level02: add atomic startup and central progress shell
level02: implement Three Beams and Shard 03
level02: implement Echo of Light and Shard 04
level02: integrate reward admission and environment progression
level02: complete finale portal and production wiring
docs: add Level 02 greybox implementation summary

# 29. Final Codex implementation prompt contract

A serious Codex prompt must include:

- role and goal;

- repository and exact verified base/branch/PR state;

- complete six-artifact READ ONLY packet;

- Slice 0 inspection-only preflight and mutually exclusive final lines;

- one explicit APPLY gate;

- sequential Slices 1-7 and one validated commit per slice;

- every disjoint literal scope category and scope-consistency hard stop;

- exact IDs/copy/NodePaths/APIs/state, emotional-safety contract and TRANSFORM_EPSILON = 0.001;

- authored SERIALIZED_BOOTSTRAP_INERT, validation/immutable-plan-only prepare, final baseline recheck and infallible ordered commit through Progress -> Player -> Arrival;

- exact temporary owning-slice harness authority/removal, TEMPORARY COMPONENT-RUNTIME PASS authenticity rules, exact DEFERRED TO G6 PRODUCTION NATURAL-FLOW ledger and current direct commit-only register_shard() compatibility;

- RewardGate parallel-observation auditor authority and raw/admitted signal separation;

- stationary shard/portal and recovery public-boundary P0s, with all mapped production proofs repeated and closed at G6;

- static, UT/component, production P0, P1, softlock and rendered/manual QA;

- three review passes: correctness/state, scope/integration, QA/documentation;

- G7A local acceptance before push/one PR and G7B remote closure;

- mandatory repository Markdown plus authorized external content-equivalent DOCX summary;

- final handoff and hard blocker protocol.

Codex must not create inertness, connect/register/apply hidden state during prepare, activate Progress/Player/Arrival outside or before their assigned commit steps, emit gameplay events before validation_passed, leave a temporary harness in persistent diff, add production test-only API/branch/bypass, synthesize authoritative request/collected/finale-close/portal-completion/scene-transition events, relabel component evidence as production P0, carry a DEFERRED status through G6, create a workaround branch, modify shared files, connect raw collection to Progress, claim RewardGate precedes or controls shared presentation, call local scene loading, claim rendered/manual PASS from headless checks, continue after FAIL/mandatory NOT VERIFIED, push/create PR before G7A, move accepted head after G7A, merge the PR or report a local commit as remote proof.

# 30. Hard stop conditions

- non-clean or moving base/PR decision;

- missing or conflicting source packet;

- inability to preserve exact copy/emotional contract;

- file-scope overlap, missing dependency authorization, unauthorized harness, persistent harness/temporary sidecar, deviation or forbidden generated churn;

- any mandatory scene not serialized inert before _ready(), any gameplay domain active before its assigned synchronous commit step, any gameplay event before validation_passed, any Progress/Player/Arrival state writer outside its exact step, or any prepare-time visibility/processing/monitoring/collision/prompt/connection/shared-registration mutation;

- missing final commit-eligibility barrier or failure to recheck the serialized inert baseline;

- commit false/error/await/deferred/rollback path, wrong Progress -> Player -> Arrival order or any failure after commit begins;

- multiple validation outcomes or partial arming;

- raw floating-point transform equality or epsilon conflict without Producer resolution;

- inability to preserve either-order/solve-both progression;

- RewardGate claimed as shared presentation owner/order controller;

- unadmitted raw collection or direct raw Progress connection;

- normal runtime concurrent reward request;

- stationary shard or portal overlap failure;

- fail-closed main-text or shared portal ownership failure;

- recovery requiring private Player mutation;

- required shared/runtime file write without separate approval;

- missing/unauthorized external summary DOCX or summary semantic mismatch;

- push/PR attempted before G7A, accepted local head moved after G7A, remote head mismatch or duplicate/wrong PR;

- missing/failed owning TEMPORARY COMPONENT-RUNTIME PASS, unauthentic harness evidence, synthesized authoritative event, production test-only API/branch/bypass, or unmapped early DEFERRED;

- any surviving DEFERRED TO G6 PRODUCTION NATURAL-FLOW at the G6 commit or G7A;

- mandatory manual/rendered evidence unavailable;

- any unresolved P0 FAIL or mandatory NOT VERIFIED.

# 31. Slice handoff template

## Slice N Handoff

- Reference version: 1.3.2
- Branch:
- Approved base SHA:
- Slice start SHA:
- Final local head SHA:
- Commit SHA: N/A for Slice 0; exact commit for Slice 1-7
- Remote head SHA: N/A until G7B
- PR: N/A until G7B; exact single PR URL after remote closure
- G7A verdict: N/A before Slice 7 / PASS / FAIL
- G7B verdict: N/A before remote closure / PASS / FAIL
- Scope implemented:
- Exact files created:
- Exact files modified:
- External user artifacts created:
- Matching .gd.uid mapping:
- Temporary harnesses created, tests owned and removal evidence:
- Scope-consistency audit: PASS / FAIL
- Files explicitly untouched:
- Static checks: PASS / FAIL / NOT VERIFIED
- Unit-like/component checks: TEMPORARY COMPONENT-RUNTIME PASS / PASS / FAIL / NOT VERIFIED
- Production natural-flow deferrals: exact rows / NONE / DEFERRED TO G6 PRODUCTION NATURAL-FLOW
- Runtime P0: PASS / FAIL / NOT VERIFIED / DEFERRED TO G6 PRODUCTION NATURAL-FLOW (mapped early gates only)
- G6 deferral closure: N/A before G6 / PASS with zero DEFERRED / FAIL
- Runtime P1/manual: PASS / FAIL / NOT VERIFIED
- Serialized inert baseline and startup prepare/barrier/commit evidence:
- Reward parallel-observation and raw/admitted evidence:
- Either-order/finale/portal/recovery evidence:
- Risks / limitations:
- Shared-system changes: NONE / BLOCKER
- Recommendation: PROCEED / CORRECT / STOP / AUTHORIZE PUSH+PR / READY TO MERGE

# 32. Final implementation summary contract

Required content-equivalent outputs from one semantic source:

- repository Markdown: docs/development/Level_02_Greybox_Implementation_Summary.md, created inside the worktree and committed in Slice 7 before G7A;

- user DOCX: Level_02_Greybox_Implementation_Summary.docx, mandatory, created outside the repository worktree under Slice 7 exact external-artifact authority and not committed without explicit authorization.

Authority to create the DOCX does not authorize any other external or repository file. Before G7A, both summaries record PR: N/A - created only after G7A; remote PR metadata is appended to the final handoff, not by changing the accepted summary commit.

Both summaries must contain:

- reference version, exact implementation base SHA, active PR/base decision and branch;

- one commit SHA per Slice 1-7 and exact accepted local head SHA;

- exact files created/modified, disjoint scope audit, matching persistent .gd.uid mapping and complete temporary harness creation/removal evidence;

- final node tree, public APIs/signals, exact IDs and all exact copy;

- serialized inert baseline before _ready(), mutation-free prepare plans, final baseline barrier, exact Progress -> Player -> Arrival commit order, commit-only shared registration and exactly-one/no-partial evidence;

- A->B, B->A, solve-both-before-collect and both collection-order traces;

- parallel shared presentation/RewardGate observation, raw/admitted routing, exact display, fallback and concurrent/stale/duplicate evidence;

- environment race/non-lock and E0 evidence;

- finale fail-closed and owned-lock evidence;

- exclusive shared portal, stationary overlap, one activation/transition and failure/retry evidence;

- recovery/step/UI-suspension/state-preservation evidence;

- TRANSFORM_EPSILON = 0.001 and no raw float equality evidence;

- reload, performance and pacing evidence;

- complete static/UT/component/P0/P1 results, authentic owning TEMPORARY COMPONENT-RUNTIME PASS evidence, the exact early G6 deferral ledger and proof that every deferral was replaced by factual production PASS before the G6 commit;

- warnings, limitations, blockers and every NOT VERIFIED;

- confirmation that shared files, project.godot, other levels, final art and audio were unchanged;

- remaining Art Bible/post-greybox work;

- G7A local verdict and final DoD status before remote closure.

The final separate handoff after G7B adds the single PR URL, base SHA, accepted local head SHA, equal remote head SHA and G7B verdict.

# 33. Post-greybox boundary

Art production begins only after this greybox is accepted, under a separate reference/branch/PR. Future wrappers may replace visual children but may not move gameplay-owned pivots, IDs, triggers, collision zones, shard roots, SafeAnchors, finale or portal ownership.

# 34. Final reference verdict

VERSION 1.3.2 - PRODUCER GREYBOX REFERENCE CANDIDATE. The plan preserves every approved v1.3.1 gameplay, narrative, safety, integration, scope and rendering decision while separating factual owning-component runtime evidence from final G6 production natural-flow proof, removing the G1-G5 progression deadlock and enforcing the exact Progress/Player/Arrival state-step plus pre-validation_passed event boundary. This documentation task performs no runtime or repository mutation.